# 1. Introduction

The Requirements Gathering Process for the School Supplies App Project is designed to ensure that all stakeholders' needs are properly identified, documented, and communicated before development begins. This process will outline the steps necessary to capture functional and non-functional requirements from stakeholders, define system specifications, and ensure alignment between the project team and stakeholders.

# 2. Purpose

The purpose of the Requirements Gathering Process is to:

- Ensure a comprehensive understanding of the project’s scope and objectives.

- Capture all business, functional, and technical requirements.

- Document and communicate these requirements effectively.

- Provide a basis for developing, testing, and delivering the solution.

# 3. Key Stakeholders

- Executive Sponsors

- Project Manager

- Development Team

- School Administrators (users)

- Parents and Students (end-users)

- Suppliers

- UI/UX Designers

- Testers

# 4. Requirements Gathering Methodology

## 4.1. Preparation

- Identify Stakeholders:

  - Begin by identifying all the key stakeholders, including school administrators, parents, suppliers, and internal development teams.

- Review Existing Documentation:

  - Analyze any pre-existing project documentation, market research, or similar projects that can provide insights into requirements.

- Develop a Requirements Plan:

  - Create a timeline for gathering requirements, including meetings, interviews, workshops, and feedback loops.

## 4.2. Techniques for Gathering Requirements

- Interviews:

  - Conduct one-on-one interviews with key stakeholders to gather their individual perspectives and needs.

  - Example Questions: What are the biggest challenges you face when managing school supplies? How would an app help you address those challenges?

- Workshops:

  - Host collaborative workshops with groups of stakeholders to brainstorm and discuss requirements.

  - Use interactive techniques like brainstorming and storyboarding to identify features and functionalities.

- Surveys and Questionnaires:

  - Distribute surveys to a larger group of stakeholders, including parents, to gather feedback on specific needs and preferences.

  - Focus on usability, accessibility, and general features that the app should include.

- Observation:

  - Observe current workflows within schools to identify inefficiencies and areas where the app could provide value.

- Prototyping:

  - Develop low-fidelity wireframes or prototypes to present to stakeholders, allowing them to visualize the final product and provide feedback early in the process.

- Document Analysis:

  - Analyze school policies, procurement guidelines, and vendor contracts to ensure the app will comply with relevant standards.

## 4.3. Types of Requirements

- Business Requirements:

  - High-level needs of the business, focusing on how the app will support school operations, purchasing efficiency, and reduce manual work.

  - Example: The app must allow schools to place bulk orders from multiple suppliers in one transaction.

- Functional Requirements:

  - Specific features and functions the system must perform, such as purchasing school supplies, managing inventory, and tracking orders.

  - Example: Users must be able to filter suppliers based on the type of product needed.

- Non-Functional Requirements:

  - Performance metrics such as usability, scalability, reliability, and security.

  - Example: The app must handle up to 10,000 simultaneous users without performance degradation.

- Technical Requirements:

  - System constraints and standards that must be followed, including integration with school databases and external vendor systems.

  - Example: The app must be compatible with both iOS and Android platforms.

- User Requirements:

  - Detailed user stories or use cases that describe how different users (students, parents, administrators) will interact with the app.

  - Example: As a parent, I want to view the status of my child’s supply order so that I can track delivery.

## 4.4. Documentation

- Requirement Specifications Document (RSD):

  - Create a comprehensive Requirements Specifications Document where all gathered requirements are listed, prioritized, and described in detail.

  - Use the MoSCoW method (Must Have, Should Have, Could Have, Won’t Have) to prioritize requirements.

- Use Cases/User Stories:

  - Write detailed use cases and user stories to outline how the end-users will interact with the app.

  - Example: “As a school administrator, I need the app to send automated reminders when inventory is running low.”

- Prototypes and Mockups:

  - Develop initial prototypes or wireframes based on the gathered requirements to help stakeholders visualize the final product.

  - Update these based on feedback received during the gathering process.

- Requirements Traceability Matrix (RTM):

  - Develop a traceability matrix to ensure each requirement is mapped to a specific deliverable, ensuring alignment with business goals.

# 5. Validation and Sign-Off

- Review and Validate:

  - Conduct reviews with all stakeholders to ensure the documented requirements are accurate, complete, and aligned with their needs.

  - Validate each requirement through feedback sessions, workshops, and review meetings.

- Requirements Sign-Off:

  - After validation, stakeholders will formally sign off on the Requirements Specifications Document (RSD), acknowledging that the gathered requirements are correct and complete.

- Change Control:

  - Any changes to the requirements after sign-off must go through the formal Change Control Process to ensure alignment with project scope, budget, and timeline.

# 6. Communication and Updates

- Status Updates:

  - Regularly update stakeholders on the status of the requirements gathering process.

  - Ensure that any significant changes or discoveries during the process are communicated to all relevant parties.

- Document Repository:

  - Maintain a central document repository (e.g., SharePoint, Google Drive) where all requirements-related documents, meeting notes, and workshop results are stored for easy access by the project team and stakeholders.

# 7. Tools

- Microsoft Excel/Google Sheets: To manage the Requirements Traceability Matrix (RTM).

- Jira/Trello: To track user stories and use cases.

- Balsamiq/Sketch/Figma: For creating wireframes and prototypes.

- SurveyMonkey/Google Forms: For surveys and questionnaires.

# 8. Key Outputs

- Requirements Specifications Document (RSD): Detailed and validated list of business, functional, and technical requirements.

- Use Cases/User Stories: Documented interactions between users and the system.

- Requirements Traceability Matrix (RTM): Tracks requirements through the development lifecycle.

- Prototypes/Mockups: Visual representation of the final product based on gathered requirements.

# 9. Conclusion

The Requirements Gathering Process is a critical phase in the development of the School Supplies App. Through structured interviews, workshops, and surveys, this process will ensure that all stakeholders’ needs are understood, documented, and validated, leading to the successful delivery of the final product.