# PROJECT POSTMORTEM REPORT

Project Title: School Supplies App Development Project
Moderator: John Doe
Date Prepared: 01/01/2025

# 1. PROJECT OVERVIEW

What were the original goals and objectives of the project?
The original goals of the project were to design and develop a school supplies app that provides a centralized platform for parents, administrators, and suppliers to manage school supplies efficiently. The app aimed to reduce procurement time, improve communication between stakeholders, and increase overall efficiency in school supply management.

What were the original criteria for project success?
The project was considered successful if it met the following criteria:

- Completion within the set budget of $1,000,000.

- Launch of the app by the deadline of June 2024.

- Achievement of at least 80% user satisfaction based on feedback from parents, admins, and suppliers.

- Reduction in procurement time by 25%.

Was the project completed according to the original expectation?
The project was completed within the allocated budget and launched on time. User satisfaction was reported at 85%, and the procurement time was reduced by 28%.

Additional Comments:
The project met most of its objectives, although some challenges were encountered in supplier integration and multi-language support, which required additional resources.

# 2. PROJECT HIGHLIGHTS

What were the major accomplishments?

- Successful integration with multiple suppliers, enabling real-time inventory management.

- Launch of a user-friendly app that received positive feedback from parents and administrators.

- Achievement of compliance with data protection regulations (FERPA, GDPR).

What methods worked well?

- Agile methodology allowed the team to adapt to changes quickly.

- Regular stakeholder meetings ensured alignment and effective communication.

- Implementation of user-centric design practices enhanced user satisfaction.

What was found to be particularly useful for accomplishing the project?

- Engaging stakeholders early in the process to gather detailed requirements.

- Use of prototyping and wireframing to validate design decisions with users.

- Continuous testing and feedback loops to ensure quality and functionality.

Additional Comments:
The collaboration between development and QA teams was effective in addressing bugs and ensuring the app's stability before launch.

# 3. PROJECT CHALLENGES

What elements of the project went wrong?

- Delays in supplier API integration due to inconsistencies in data formats.

- Unanticipated complexities in implementing the multi-language support feature.

What specific processes need improvement?

- Supplier onboarding process needs to be streamlined.

- Better resource allocation planning to avoid bottlenecks during critical phases.

How can these processes be improved in the future?

- Establish a standardized API integration checklist for suppliers.

- Implement a more flexible resource management plan to handle unexpected workload increases.

What were the key problem areas (i.e., budgeting, scheduling, etc.)?

- Scheduling conflicts arose during the testing phase, leading to a need for extended QA cycles.

- Budget constraints limited the ability to hire additional resources for the multi-language feature.

List any technical challenges.

- Integrating with legacy supplier systems posed challenges.

- Optimization for mobile responsiveness required multiple iterations.

Additional Comments:
Future projects should allocate a buffer for unexpected technical challenges and resource constraints.

# 4. POST-PROJECT TASKS / FUTURE CONSIDERATIONS

List any continuing development and maintenance objectives.

- Continuous improvement of the app based on user feedback.

- Regular updates to maintain compliance with evolving data protection regulations.

What actions still need to be completed, and who is responsible for completing them?

- [Name] to finalize and implement the supplier performance evaluation module.

- [Name] to conduct training sessions for school administrators on app functionalities.

List any additional outstanding project items.

- Finalize documentation and user guides for the app.

- Plan for the next phase of feature enhancements.

Additional Comments:
Consider establishing a maintenance team dedicated to managing ongoing updates and support.

# 5. PLANNING PHASE

| Lesson Learned | Achieved? | Comments |
| --- | --- | --- |
| The project plans and scheduling were well-documented. | Y | The detailed planning phase facilitated smooth execution. |
| The project schedule contained all elements of the project. | Y | All tasks were clearly outlined in the project schedule. |
| The tasks were clearly defined. | Y | Task definitions were precise, contributing to effective resource allocation. |
| The stakeholders had adequate input in the planning process. | Y | Stakeholder feedback was incorporated early on. |
| The requirements were gathered and clearly documented. | Y | This reduced scope changes during the development phase. |
| The criteria were clear for all phases of the project. | Y | Clarity in criteria ensured that all deliverables were met. |

Additional Comments:
The planning phase was executed effectively, setting a strong foundation for the project's success.

# 6. EXECUTION

| Lesson Learned | Achieved? | Comments |
| --- | --- | --- |
| The project reached its original goals. | Y | Most objectives were achieved, with minor delays in some features. |
| Unexpected changes that occurred were manageable. | Mixed | Some delays were due to supplier integration issues. |
| Project baselines (i.e., time, scope, and cost) were thoughtfully managed. | Y | Adjustments were made proactively to stay on track. |
| Fundamental project management processes were efficient. | Y | Risk and issue management processes were effective. |
| Project progress was tracked and reported in an accurate, organized manner. | Y | Regular updates ensured stakeholders were informed throughout. |

Additional Comments:
The execution phase was managed effectively, though some technical challenges required additional resources and time.

# 7. HUMAN FACTORS

| Lesson Learned | Achieved? | Comments |
| --- | --- | --- |
| The project manager reported to the appropriate parties. | Y | Regular updates were provided to all key stakeholders. |
| Project management was effective. | Y | Effective communication and leadership ensured project success. |
| The project team was organized and adequately staffed. | Y | All roles were filled, and the team worked cohesively. |
| The project manager and team received proper training. | Y | Training sessions were held as needed to address skill gaps. |
| There was efficient communication among project team members. | Y | Communication channels were clear and effective. |
| Functional areas collaborated effectively. | Y | Cross-functional collaboration was a key strength of the project. |
| Conflicting goals did not cause interdepartmental problems. | Y | Alignment on project goals prevented conflicts. |

Additional Comments:
Strong teamwork and communication were key factors in the project's successful completion.

# 8. OVERALL

| Lesson Learned | Achieved? | Comments |
| --- | --- | --- |
| Original cost projections were accurate. | Y | The project was completed within the allocated budget. |
| User needs were met. | Mixed | Most user requirements were met, with some additional features planned for future updates. |
| Objectives of the project were met. | Y | The primary goals were achieved, with minor adjustments. |
| Objectives of the organization were met. | Y | The project supports the organization’s strategic objectives. |

Additional Comments:
The project met its key objectives and provided a strong foundation for future enhancements.

# 9. PROJECT CLOSE ACCEPTANCE

Project Manager Name: John Doe
Date: 01/01/2025
Project Manager Signature: _______________________

Sponsor Name: Jessica Lee
Date: 01/01/2025
Sponsor Signature: _______________________