# 1. Introduction

The Requirements Plan defines the approach and processes to be followed for gathering, analyzing, documenting, and managing the requirements for the School Supplies App Project. The objective is to ensure that all stakeholders’ needs are captured and reflected in the final product, while ensuring alignment with the project’s scope, schedule, and budget.

# 2. Purpose

The purpose of this plan is to:

- Define how requirements will be identified, captured, and managed throughout the project lifecycle.

- Ensure that requirements align with project objectives and stakeholders' expectations.

- Establish clear communication between stakeholders, project teams, and developers.

- Provide a basis for scope definition and management.

# 3. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Manager | Oversee the requirements gathering and ensure alignment with the project objectives. |
| Business Analyst | Lead the requirements gathering sessions and ensure all requirements are documented. |
| Stakeholders | Provide input on business needs, functional, and non-functional requirements. |
| Development Team | Review requirements to ensure technical feasibility and provide feedback. |
| Quality Assurance Team | Verify that the requirements are testable and aligned with project goals. |

# 4. Requirements Gathering Methodology

The methodology for gathering requirements will include several techniques to ensure that all perspectives are captured:

## 4.1 Interviews

- Objective: Conduct interviews with key stakeholders (school administrators, teachers, parents, and suppliers) to gather specific needs and expectations for the app.

- Format: One-on-one or group interviews, structured around key questions.

- Outcome: Identification of business and functional requirements.

## 4.2 Workshops

- Objective: Bring together stakeholders for collaborative brainstorming and discussion.

- Format: Facilitated group sessions to define system features and user interactions.

- Outcome: A shared understanding of user expectations and key functionalities.

## 4.3 Surveys/Questionnaires

- Objective: Collect input from a larger audience, such as parents and students, about their needs and preferences.

- Format: Structured surveys with a mix of open-ended and closed-ended questions.

- Outcome: Quantitative and qualitative insights into user needs and expectations.

## 4.4 Document Analysis

- Objective: Analyze existing documents (e.g., current processes, supplier agreements, inventory systems) to identify system constraints and compliance requirements.

- Outcome: Clear understanding of the technical and regulatory requirements.

## 4.5 Prototyping

- Objective: Develop wireframes or low-fidelity prototypes to present to stakeholders for feedback.

- Outcome: Early feedback on user interface design and system functionality.

# 5. Types of Requirements

The School Supplies App will have the following types of requirements:

## 5.1 Business Requirements

- High-level needs of the business, focusing on the goals the app must achieve.

- Example: The app must allow schools to track and manage supply inventories efficiently.

## 5.2 Functional Requirements

- Specific behaviors and functions the system must perform.

- Example: The app must enable users to filter products by supplier, price, and availability.

## 5.3 Non-Functional Requirements

- Performance, security, usability, and other technical aspects that the system must adhere to.

- Example: The app must load within 3 seconds and support up to 10,000 concurrent users.

## 5.4 Technical Requirements

- Specifications related to system architecture, integration, and compatibility.

- Example: The app must integrate with supplier APIs to display real-time inventory.

## 5.5 User Requirements

- Requirements describing how different user types (administrators, parents, students) will interact with the system.

- Example: As a parent, I want to track my child’s school supply order so I know when it will arrive.

# 6. Tools and Techniques

To manage the requirements process effectively, the following tools will be used:

- Requirements Specifications Document (RSD): A detailed document capturing all gathered requirements.

- Use Cases/User Stories: To represent functional requirements from the user’s perspective.

- Requirements Traceability Matrix (RTM): A tool for linking requirements to project deliverables.

- Wireframes/Prototypes: To visually represent system functionalities and user interactions.

- Surveys/Questionnaires: For gathering insights from a large number of users.

# 7. Requirements Prioritization

Once requirements are gathered, they will be prioritized using the MoSCoW Method:

- Must Have: Critical requirements that must be met for the project to succeed.

- Should Have: Important requirements, but the project can still function without them in the initial phase.

- Could Have: Nice-to-have features that can be included if time and budget allow.

- Won’t Have: Requirements that are out of scope for this version but may be considered for future updates.

# 8. Requirements Validation

To ensure the requirements accurately reflect stakeholder needs, the following steps will be taken:

- Review Sessions: Conduct regular reviews with stakeholders to validate requirements.

- Prototyping Feedback: Gather feedback on prototypes and wireframes to ensure the design meets user expectations.

- Sign-Off: Obtain formal sign-off from stakeholders on the finalized requirements document.

# 9. Change Control

Any changes to the requirements after they have been finalized will be managed through the formal Change Control Process. This ensures that all changes are properly evaluated for their impact on scope, schedule, budget, and quality before being implemented.

# 10. Communication and Documentation

To ensure transparency and alignment, the requirements process will include:

- Weekly Updates: Regular communication with stakeholders to report progress on gathering and documenting requirements.

- Document Repository: All requirements-related documentation (e.g., meeting minutes, RSD, RTM) will be stored in a centralized repository accessible to all project members.

- Project Status Meetings: Discuss requirements progress and address any issues in project status meetings.

# 11. Deliverables

The following deliverables will be produced as part of the Requirements Gathering Process:

- Requirements Specifications Document (RSD): A formal document detailing all gathered requirements.

- Requirements Traceability Matrix (RTM): A matrix linking each requirement to specific project deliverables.

- Use Cases/User Stories: Detailed interactions between users and the system.

- Prototypes/Wireframes: Visual representations of key functionalities.

# 12. Timeline

The requirements gathering process will follow the following schedule:

- Preparation and Planning: 01/01/2024

- Stakeholder Interviews: 01/04/2024

- Workshops: 01/08/2024

- Surveys: 01/12/2024

- Document Analysis: 01/16/2024

- Prototyping and Feedback: 01/20/2024

- Requirements Documentation: 01/24/2024

- Validation and Sign-Off: 01/28/2024

# 13. Risks and Mitigation Strategies

- Incomplete Requirements: Stakeholders may not express all needs clearly, leading to incomplete requirements.

  - Mitigation: Conduct thorough reviews and use multiple techniques (interviews, workshops, surveys) to gather comprehensive input.

- Scope Creep: Additional requirements may be introduced after requirements are finalized.

  - Mitigation: Use the Change Control Process to evaluate the impact of new requirements.

- Miscommunication: Misunderstandings may occur between stakeholders and the project team.

  - Mitigation: Use visual aids like prototypes and wireframes to align expectations.

# 14. Conclusion

This Requirements Plan establishes a structured approach for gathering, documenting, and managing requirements throughout the project lifecycle. It ensures that stakeholder needs are accurately captured and reflected in the final product, while maintaining alignment with project objectives.