# 1. Introduction

The School Supplies App project is an initiative to develop a comprehensive digital platform designed to streamline the process of procuring and managing school supplies for parents, school administrators, and suppliers. The app aims to simplify the complexities associated with purchasing and inventory management, reduce costs, and improve communication and transparency among all stakeholders involved in the educational supply chain.

The app will serve as a centralized hub, enabling parents to easily purchase the necessary school supplies for their children, while school administrators can efficiently manage inventory, bulk orders, and vendor relationships. Suppliers will benefit from direct access to schools and parents, allowing them to provide timely updates on product availability and promotions.

This project will be executed using the Scrum framework, focusing on iterative development, continuous feedback, and a collaborative approach to ensure that the final product meets the diverse needs of its users. The Scrum team, composed of cross-functional members including developers, designers, and quality assurance specialists, will work closely with stakeholders to deliver a high-quality product incrementally and adapt to changing requirements throughout the project lifecycle.

The School Supplies App will incorporate key features such as user-specific dashboards, role-based access, real-time order tracking, supplier performance reporting, and compliance with relevant data privacy regulations. By leveraging modern technology and agile methodologies, the project aims to deliver a robust, user-friendly solution that enhances the educational experience for students, parents, and school staff alike.

# 2. Project Overview

## 1. Project Name:

School Supplies App

## 2. Project Vision:

To create an efficient and user-friendly digital platform that simplifies the procurement and management of school supplies for parents, school administrators, and suppliers, thereby improving transparency, reducing costs, and enhancing the overall user experience.

## 3. Project Description:

The School Supplies App is designed to serve as a centralized platform for managing school supplies procurement. It aims to streamline the ordering process, provide real-time inventory and order tracking, and facilitate communication between parents, school administrators, and suppliers. The app will include features such as user dashboards, a multi-user role system, order tracking, and supplier performance reporting.

## 4. Project Objectives:

- Simplify Procurement: Provide a streamlined process for parents and school administrators to order and manage school supplies.

- Improve Transparency: Enable real-time tracking of orders and inventory, and provide insights into supplier performance.

- Enhance User Experience: Develop an intuitive, user-friendly interface with multi-language support and accessible design.

- Cost Reduction: Implement tools for comparing suppliers and managing bulk orders to reduce overall procurement costs.

- Increase Engagement: Boost parent and school engagement through notifications, promotions, and personalized recommendations.

## 5. Key Features:

- User Role Management: Different access levels and functionalities for parents, administrators, and suppliers.

- Order Management: A system for placing, tracking, and managing orders.

- Inventory Management: Real-time updates on stock levels, low stock alerts, and automated reordering.

- Supplier Integration: Real-time integration with suppliers for inventory updates and order status.

- Reports and Dashboards: Detailed reports on spending, order history, and supplier performance.

- AI-Powered Recommendations: Automated supply suggestions based on historical data and user preferences.

- Multi-Language Support: Interface and content available in multiple languages to cater to a diverse user base.

## 6. Project Scope:

- Included:

  - Development of a web and mobile application for school supply management.

  - Integration with existing school systems (e.g., ERP).

  - Real-time data integration with suppliers.

  - Implementation of secure payment gateways.

  - User dashboards and reporting tools.

  - Compliance with data privacy regulations (e.g., GDPR, FERPA).

- Excluded:

  - Development of physical hardware for inventory management.

  - Shipping and logistics management.

  - Advanced AI features beyond basic supply recommendations.

## 7. Project Goals and Success Criteria:

- User Adoption: Achieve a 50% adoption rate among target schools and parents within the first year.

- Procurement Efficiency: Reduce the time taken to complete procurement processes by 25%.

- Cost Savings: Achieve a 10% reduction in procurement costs through improved supplier comparison and bulk ordering.

- User Satisfaction: Maintain a user satisfaction score of 4.5 out of 5 across all user roles.

- Compliance: Ensure 100% compliance with data protection regulations.

## 8. Project Timeline and Milestones:

- Inception: January 2024

- Planning: February 2024

- Design: March 2024

- Development: April 2024

- Testing: May 2024

- Launch: June 2024

## 9. Project Risks and Mitigation:

- Risk: Integration challenges with external supplier systems.

  - Mitigation: Conduct early API compatibility tests and collaborate closely with suppliers.

- Risk: User adoption resistance due to unfamiliarity with the new system.

  - Mitigation: Provide comprehensive onboarding and support resources, including tutorials and live chat support.

- Risk: Compliance issues with data protection regulations.

  - Mitigation: Implement data encryption, regular security audits, and ensure adherence to GDPR and FERPA standards.

## 10. Project Dependencies:

- Integration with school ERP systems and supplier APIs.

- Timely availability of design assets and user feedback.

- Availability of development resources and technical support.

## 11. Stakeholders:

- Primary Stakeholders:

  - Parents

  - School Administrators

  - Suppliers

- Secondary Stakeholders:

  - IT Department

  - Legal and Compliance Teams

  - School Board Members

## 12. Project Deliverables:

- Functional School Supplies App with user role management, order tracking, and inventory management features.

- User training materials and support documentation.

- Compliance reports for data protection and regulatory standards.

- Final project report with insights and recommendations for future improvements.

# 3. Scrum Team Composition

The Scrum Team for the School Supplies App is composed of dedicated professionals with diverse skills and expertise, working collaboratively to deliver a high-quality product. The team includes the Product Owner, Scrum Master, and Development Team members. Below is the detailed composition of the Scrum Team, along with their roles, responsibilities, and contact information.

## 1. Product Owner

- Name: Emma Johnson

- Contact Information:

  - Email: emma.johnson@example.com

  - Phone: (123) 456-7890

- Role: Product Owner

- Responsibilities:

  - Prioritizes the Product Backlog based on business value and stakeholder needs.

  - Defines and communicates the product vision and goals.

  - Engages with stakeholders to gather requirements and provide feedback.

  - Approves or rejects completed work based on acceptance criteria.

## 2. Scrum Master

- Name: Michael Lee

- Contact Information:

  - Email: michael.lee@example.com

  - Phone: (234) 567-8901

- Role: Scrum Master

- Responsibilities:

  - Facilitates Scrum ceremonies and ensures the team adheres to Scrum principles.

  - Removes impediments and shields the team from external interruptions.

  - Coaches the team on Agile practices and fosters a culture of continuous improvement.

  - Serves as a liaison between the Product Owner and the Development Team.

## 3. Development Team

The Development Team is cross-functional and self-organizing, responsible for delivering potentially shippable product increments at the end of each Sprint. The team includes members with expertise in various areas such as front-end development, back-end development, quality assurance, and UX/UI design.

### 3.1 Lead Developer

- Name: John Doe

- Contact Information:

  - Email: john.doe@example.com

  - Phone: (345) 678-9012

- Role: Lead Developer

- Responsibilities:

  - Oversees the technical architecture and development of the app.

  - Collaborates with team members to define technical solutions and coding standards.

  - Ensures code quality and guides the team in solving complex technical challenges.

### 3.2 Front-End Developer

- Name: Sarah Kim

- Contact Information:

  - Email: sarah.kim@example.com

  - Phone: (456) 789-0123

- Role: Front-End Developer

- Responsibilities:

  - Develops the user interface and ensures a responsive, user-friendly experience.

  - Implements design elements and collaborates with the UX/UI Designer.

  - Focuses on the visual aspects of the app and user interaction.

### 3.3 Back-End Developer

- Name: David Smith

- Contact Information:

  - Email: david.smith@example.com

  - Phone: (567) 890-1234

- Role: Back-End Developer

- Responsibilities:

  - Develops server-side logic and integrates with third-party APIs.

  - Manages database architecture and ensures data security.

  - Implements business logic and optimizes server performance.

### 3.4 Quality Assurance Engineer

- Name: Emily Brown

- Contact Information:

  - Email: emily.brown@example.com

  - Phone: (678) 901-2345

- Role: Quality Assurance Engineer

- Responsibilities:

  - Develops and executes test cases to ensure product quality.

  - Conducts manual and automated testing for functionality, performance, and security.

  - Identifies and tracks bugs, collaborates with developers for issue resolution.

### 3.5 UX/UI Designer

- Name: Rachel Green

- Contact Information:

  - Email: rachel.green@example.com

  - Phone: (789) 012-3456

- Role: UX/UI Designer

- Responsibilities:

  - Designs user-friendly interfaces and creates wireframes, prototypes, and mockups.

  - Conducts user research and testing to improve user experience.

  - Collaborates with developers to implement design and usability enhancements.

## 4. Additional Support Team Members

The team may include additional members on an as-needed basis, such as:

- DevOps Engineer: Responsible for deployment and CI/CD pipeline management.

- Business Analyst: Assists with requirements gathering and stakeholder communication.

## 5. Roles and Responsibilities Summary

| Role | Name | Responsibilities |
| --- | --- | --- |
| Product Owner | Emma Johnson | Prioritizes backlog, defines product vision, approves/rejects work. |
| Scrum Master | Michael Lee | Facilitates Scrum ceremonies, removes impediments, coaches the team. |
| Lead Developer | John Doe | Oversees development, ensures code quality, technical leadership. |
| Front-End Developer | Sarah Kim | Develops UI components, ensures responsive design, collaborates with UX/UI Designer. |
| Back-End Developer | David Smith | Develops server-side logic, integrates APIs, manages database. |
| Quality Assurance Engineer | Emily Brown | Develops test cases, conducts testing, ensures product quality. |
| UX/UI Designer | Rachel Green | Designs user interfaces, creates wireframes and prototypes, conducts user testing. |

## 6. Team Communication

- Primary Communication Channels:

  - Slack for daily communication and quick queries.

  - Jira for tracking tasks and progress.

  - Confluence for documentation and knowledge sharing.

- Meeting Schedule:

  - Daily Stand-up: Every weekday at 10:00 AM.

  - Sprint Planning: Bi-weekly on Monday at 9:00 AM.

  - Sprint Review: Bi-weekly on Friday at 3:00 PM.

  - Sprint Retrospective: Bi-weekly on Friday at 4:00 PM.

The Scrum Team is committed to delivering high-quality software in a collaborative and efficient manner, adhering to Scrum principles and Agile best practices to achieve the project goals.

# 4. Project Milestones

The School Supplies App project will follow a structured timeline with key milestones to ensure timely delivery and high-quality outcomes. Each milestone will represent a significant achievement in the development and deployment of the app, involving collaboration among various team members and stakeholders.

## Milestone 1: Project Kickoff

- Date: January 10, 2024

- Description: Official start of the project, where the project objectives, vision, and roadmap are presented to all stakeholders.

- Responsible Team Members:

  - Emma Johnson (Product Owner)

  - Michael Lee (Scrum Master)

  - John Doe (Lead Developer)

- Key Activities:

  - Introduction of project scope and objectives.

  - Review of project plan and timeline.

  - Initial meeting with stakeholders to align on expectations.

## Milestone 2: User Research & Requirements Gathering

- Date: January 20, 2024

- Description: Completion of initial user research and gathering of detailed requirements from stakeholders.

- Responsible Team Members:

  - Rachel Green (UX/UI Designer)

  - Emily Brown (Quality Assurance Engineer)

  - Sarah Kim (Front-End Developer)

- Key Activities:

  - Conduct user interviews and surveys.

  - Document user stories and requirements.

  - Create user personas and journey maps.

## Milestone 3: Design & Prototyping Completion

- Date: February 15, 2024

- Description: Completion of initial design and prototyping for the app, including wireframes and visual designs.

- Responsible Team Members:

  - Rachel Green (UX/UI Designer)

  - Sarah Kim (Front-End Developer)

- Key Activities:

  - Develop high-fidelity prototypes for key app screens.

  - Conduct usability testing and gather feedback.

  - Finalize UI/UX design and prepare for development.

## Milestone 4: Sprint 1 Completion: Core Features Development

- Date: March 15, 2024

- Description: Completion of the first development sprint, focusing on core features such as user registration and dashboard functionalities.

- Responsible Team Members:

  - John Doe (Lead Developer)

  - David Smith (Back-End Developer)

  - Michael Lee (Scrum Master)

- Key Activities:

  - Develop and test user registration and dashboard features.

  - Review and refine based on initial feedback.

  - Demonstrate Sprint 1 deliverables to stakeholders.

## Milestone 5: Sprint 2 Completion: Inventory & Order Management

- Date: April 10, 2024

- Description: Completion of the second development sprint, focusing on inventory and order management features for administrators and suppliers.

- Responsible Team Members:

  - John Doe (Lead Developer)

  - David Smith (Back-End Developer)

  - Michael Lee (Scrum Master)

- Key Activities:

  - Implement and test inventory management system.

  - Develop order management workflows and interfaces.

  - Conduct user acceptance testing with selected stakeholders.

## Milestone 6: Sprint 3 Completion: Payment Integration & Security

- Date: May 5, 2024

- Description: Completion of the third development sprint, focusing on payment gateway integration and security features.

- Responsible Team Members:

  - David Smith (Back-End Developer)

  - Emily Brown (Quality Assurance Engineer)

  - Michael Lee (Scrum Master)

- Key Activities:

  - Integrate secure payment gateways and implement data encryption.

  - Conduct security testing and vulnerability assessments.

  - Validate payment workflows and compliance requirements.

## Milestone 7: Final Development Sprint: Enhancements & Bug Fixes

- Date: May 30, 2024

- Description: Completion of the final development sprint, addressing enhancements, bug fixes, and final adjustments before launch.

- Responsible Team Members:

  - John Doe (Lead Developer)

  - Sarah Kim (Front-End Developer)

  - Michael Lee (Scrum Master)

- Key Activities:

  - Implement final enhancements based on stakeholder feedback.

  - Resolve any remaining bugs or performance issues.

  - Conduct a final review and readiness check for launch.

## Milestone 8: App Launch & Deployment

- Date: June 10, 2024

- Description: Official launch and deployment of the School Supplies App to the target user base.

- Responsible Team Members:

  - Emma Johnson (Product Owner)

  - John Doe (Lead Developer)

  - Michael Lee (Scrum Master)

- Key Activities:

  - Deploy the app to production environments.

  - Conduct a soft launch with selected users for initial feedback.

  - Execute full-scale launch with communication to all stakeholders.

## Milestone 9: Post-Launch Review & Support

- Date: June 30, 2024

- Description: Review of the app's performance post-launch and implementation of any necessary updates or support mechanisms.

- Responsible Team Members:

  - Emily Brown (Quality Assurance Engineer)

  - Michael Lee (Scrum Master)

  - David Smith (Back-End Developer)

- Key Activities:

  - Monitor app performance and user feedback.

  - Address any critical issues or user concerns.

  - Conduct a post-launch retrospective and document lessons learned.

## Milestone 10: Project Closure

- Date: July 15, 2024

- Description: Formal closure of the project, including final documentation and handover to the support team.

- Responsible Team Members:

  - Emma Johnson (Product Owner)

  - Michael Lee (Scrum Master)

  - John Doe (Lead Developer)

- Key Activities:

  - Complete final project documentation and deliverables.

  - Conduct a project closure meeting with stakeholders.

  - Handover to the support and maintenance team.

The milestones outlined above will serve as key checkpoints to ensure the project stays on track, with progress regularly communicated to stakeholders. Each milestone is critical to achieving the overall project goals and ensuring a successful launch of the School Supplies App.

# 5. Sprint Schedule

The School Supplies App project will be executed through a series of Sprints, each focusing on specific features and functionalities. The Sprint schedule ensures structured development, regular feedback, and continuous improvement. Below is the detailed Sprint Schedule, including the Sprint goal, duration, key activities, and responsible team members.

## Sprint 0: Sprint Planning & Setup

- Sprint Duration: January 15 – January 19, 2024

- Sprint Goal: Prepare for project initiation by setting up the Scrum framework, tools, and initial backlog.

- Key Activities:

  - Define the project scope and initial Product Backlog.

  - Set up Jira for task tracking and Slack for communication.

  - Conduct Sprint Planning and identify the MVP (Minimum Viable Product).

- Responsible Team Members:

  - Emma Johnson (Product Owner)

  - Michael Lee (Scrum Master)

  - John Doe (Lead Developer)

  - Rachel Green (UX/UI Designer)

## Sprint 1: User Registration & Dashboard Setup

- Sprint Duration: January 22 – February 2, 2024

- Sprint Goal: Develop core features for user registration and the initial dashboard for parents, admins, and suppliers.

- Key Activities:

  - Create user registration UI and back-end.

  - Implement role-based access control and dashboard layout.

  - Develop the parent, admin, and supplier dashboards with basic functionalities.

- Responsible Team Members:

  - John Doe (Lead Developer)

  - Sarah Kim (Front-End Developer)

  - David Smith (Back-End Developer)

  - Michael Lee (Scrum Master)

  - Emily Brown (Quality Assurance Engineer)

## Sprint 2: Inventory & Order Management

- Sprint Duration: February 5 – February 16, 2024

- Sprint Goal: Develop features for inventory and order management for admins and suppliers.

- Key Activities:

  - Create inventory management UI and database.

  - Implement order tracking, order history, and order alerts.

  - Conduct user testing and refine functionalities based on feedback.

- Responsible Team Members:

  - David Smith (Back-End Developer)

  - John Doe (Lead Developer)

  - Sarah Kim (Front-End Developer)

  - Michael Lee (Scrum Master)

  - Rachel Green (UX/UI Designer)

  - Emily Brown (Quality Assurance Engineer)

## Sprint 3: Payment Integration & Security

- Sprint Duration: February 19 – March 2, 2024

- Sprint Goal: Implement secure payment gateway integration and data encryption.

- Key Activities:

  - Integrate payment gateway options (credit card, PayPal, etc.).

  - Implement data encryption for secure transactions.

  - Develop user authentication and authorization mechanisms.

- Responsible Team Members:

  - David Smith (Back-End Developer)

  - Michael Lee (Scrum Master)

  - Emily Brown (Quality Assurance Engineer)

  - John Doe (Lead Developer)

  - Security Specialist (TBD)

## Sprint 4: Product Search & Filter, Product Comparison Tool

- Sprint Duration: March 5 – March 16, 2024

- Sprint Goal: Develop product search, filter functionalities, and product comparison tool.

- Key Activities:

  - Create product search and filter UI and logic.

  - Implement product comparison tool with sorting and filtering options.

  - Conduct usability testing for the product search and comparison features.

- Responsible Team Members:

  - Sarah Kim (Front-End Developer)

  - John Doe (Lead Developer)

  - David Smith (Back-End Developer)

  - Michael Lee (Scrum Master)

  - Rachel Green (UX/UI Designer)

  - Emily Brown (Quality Assurance Engineer)

## Sprint 5: Bulk Ordering & Supplier Management

- Sprint Duration: March 19 – March 30, 2024

- Sprint Goal: Implement bulk ordering and supplier management functionalities.

- Key Activities:

  - Develop bulk ordering UI and integration with supplier management system.

  - Implement supplier performance evaluation and feedback system.

  - Test bulk ordering process and supplier management features.

- Responsible Team Members:

  - David Smith (Back-End Developer)

  - John Doe (Lead Developer)

  - Sarah Kim (Front-End Developer)

  - Michael Lee (Scrum Master)

  - Emily Brown (Quality Assurance Engineer)

  - Supplier Liaison (TBD)

## Sprint 6: AI-Powered Supply Prediction & Reporting Dashboard

- Sprint Duration: April 2 – April 13, 2024

- Sprint Goal: Develop AI-powered supply prediction tool and reporting dashboard for admins.

- Key Activities:

  - Build and integrate AI model for supply prediction.

  - Develop reporting dashboard for inventory and spending analysis.

  - Conduct user testing for prediction tool and reporting features.

- Responsible Team Members:

  - AI Specialist (TBD)

  - John Doe (Lead Developer)

  - David Smith (Back-End Developer)

  - Michael Lee (Scrum Master)

  - Rachel Green (UX/UI Designer)

  - Emily Brown (Quality Assurance Engineer)

## Sprint 7: Mobile Optimization & Push Notifications

- Sprint Duration: April 16 – April 27, 2024

- Sprint Goal: Optimize the app for mobile devices and implement push notifications.

- Key Activities:

  - Develop responsive design for mobile devices.

  - Implement push notifications for order updates and alerts.

  - Test mobile usability and performance.

- Responsible Team Members:

  - Sarah Kim (Front-End Developer)

  - John Doe (Lead Developer)

  - Michael Lee (Scrum Master)

  - Emily Brown (Quality Assurance Engineer)

  - Mobile Developer (TBD)

## Sprint 8: Multi-Language Support & User Onboarding

- Sprint Duration: April 30 – May 11, 2024

- Sprint Goal: Implement multi-language support and develop user onboarding experience.

- Key Activities:

  - Develop multi-language support for English, French, and Spanish.

  - Create user onboarding tutorial and help guides.

  - Conduct user testing for language support and onboarding flow.

- Responsible Team Members:

  - John Doe (Lead Developer)

  - David Smith (Back-End Developer)

  - Rachel Green (UX/UI Designer)

  - Michael Lee (Scrum Master)

  - Localization Specialist (TBD)

  - Emily Brown (Quality Assurance Engineer)

## Sprint 9: Final Review, Enhancements & Bug Fixes

- Sprint Duration: May 14 – May 25, 2024

- Sprint Goal: Address final feedback, implement enhancements, and resolve any remaining bugs.

- Key Activities:

  - Review feedback from stakeholders and prioritize final adjustments.

  - Implement performance optimizations and usability enhancements.

  - Conduct comprehensive testing and resolve any remaining issues.

- Responsible Team Members:

  - John Doe (Lead Developer)

  - Sarah Kim (Front-End Developer)

  - David Smith (Back-End Developer)

  - Michael Lee (Scrum Master)

  - Emily Brown (Quality Assurance Engineer)

  - Rachel Green (UX/UI Designer)

## Sprint 10: Launch & Post-Launch Support

- Sprint Duration: May 28 – June 8, 2024

- Sprint Goal: Launch the School Supplies App and provide post-launch support.

- Key Activities:

  - Execute app launch plan and monitor performance.

  - Provide support for initial user feedback and resolve any critical issues.

  - Conduct post-launch review and document lessons learned.

- Responsible Team Members:

  - Emma Johnson (Product Owner)

  - John Doe (Lead Developer)

  - Michael Lee (Scrum Master)

  - Emily Brown (Quality Assurance Engineer)

  - Support Team (TBD)

This Sprint Schedule outlines the iterative development process for the School Supplies App, ensuring timely delivery and continuous improvement throughout the project lifecycle. Each Sprint is designed to build upon the previous one, resulting in a fully functional and user-friendly application by the end of the project.

# 6. Roles and Responsibilities

The success of the School Supplies App project relies on the effective collaboration of the Scrum Team, each member bringing unique skills and expertise. Below is a detailed breakdown of roles and responsibilities for each team member:

## 1. Product Owner: Emma Johnson

- Role: Represents the voice of the customer and stakeholders. Responsible for defining the Product Backlog and ensuring the team delivers value.

- Responsibilities:

  - Develop and prioritize the Product Backlog based on business goals and stakeholder feedback.

  - Communicate project vision and goals to the Scrum Team.

  - Approve or reject work during Sprint Reviews.

  - Collaborate with stakeholders to gather requirements and validate deliverables.

  - Monitor project progress and adjust priorities as needed.

## 2. Scrum Master: Michael Lee

- Role: Facilitates Scrum ceremonies and ensures the Scrum process is followed. Acts as a coach and mentor for the team, removing impediments to progress.

- Responsibilities:

  - Facilitate all Scrum ceremonies (Sprint Planning, Daily Stand-ups, Sprint Reviews, and Retrospectives).

  - Ensure the team adheres to Agile practices and principles.

  - Remove obstacles that impede the team's progress.

  - Support the Product Owner in maintaining the Product Backlog.

  - Track team performance and report progress to stakeholders.

## 3. Lead Developer: John Doe

- Role: Oversees technical implementation and ensures high-quality code. Guides the development team in implementing features according to specifications.

- Responsibilities:

  - Lead the development team in designing and coding application features.

  - Collaborate with the Product Owner to understand technical requirements.

  - Ensure code quality and adherence to development standards.

  - Review and approve code changes before merging into the main branch.

  - Provide technical guidance and mentorship to the development team.

## 4. Back-End Developer: David Smith

- Role: Develops and maintains the server-side logic, database schemas, and integrations with external services.

- Responsibilities:

  - Design and implement APIs and database structures.

  - Integrate third-party services, such as payment gateways and supplier systems.

  - Optimize server performance and ensure data security.

  - Collaborate with front-end developers to ensure seamless data flow.

  - Participate in code reviews and provide feedback on back-end development.

## 5. Front-End Developer: Sarah Kim

- Role: Implements the user interface and user experience designs, ensuring a responsive and intuitive app.

- Responsibilities:

  - Develop the front-end of the app using frameworks such as React or Angular.

  - Implement responsive design to ensure compatibility across devices.

  - Collaborate with UX/UI Designer to translate wireframes and prototypes into functional code.

  - Test and debug front-end code to ensure high performance and usability.

  - Work with the back-end team to integrate APIs and data.

## 6. UX/UI Designer: Rachel Green

- Role: Designs user interfaces and experiences, creating wireframes, prototypes, and visual designs.

- Responsibilities:

  - Conduct user research and create personas to understand user needs.

  - Develop wireframes, mockups, and interactive prototypes.

  - Design user flows and information architecture for the app.

  - Collaborate with developers to ensure design feasibility and quality.

  - Participate in user testing and iterate designs based on feedback.

## 7. Quality Assurance Engineer: Emily Brown

- Role: Ensures that the app meets quality standards by developing and executing test plans and scripts.

- Responsibilities:

  - Create and maintain test plans, test cases, and test scripts.

  - Perform manual and automated testing to identify defects.

  - Collaborate with developers to understand and reproduce bugs.

  - Verify that all features meet acceptance criteria before deployment.

  - Track and report testing progress and results to the Scrum Master.

## 8. Data Scientist: Alex Turner

- Role: Analyzes data and develops models for AI-powered features, such as supply prediction.

- Responsibilities:

  - Collect and clean data from various sources for analysis.

  - Develop predictive models using machine learning techniques.

  - Collaborate with developers to integrate models into the app.

  - Analyze user behavior and app performance data to inform feature development.

  - Provide insights and recommendations based on data analysis.

## 9. Security Specialist: Linda Carter

- Role: Ensures that the app adheres to security best practices and compliance requirements.

- Responsibilities:

  - Conduct security assessments and vulnerability testing.

  - Implement data encryption and secure authentication methods.

  - Monitor app security and respond to potential threats.

  - Ensure compliance with data protection regulations such as GDPR and FERPA.

  - Provide security training and guidance to the development team.

## 10. Support Specialist: Mark Taylor

- Role: Provides technical support to users and addresses issues related to app functionality post-launch.

- Responsibilities:

  - Respond to user inquiries and support tickets in a timely manner.

  - Troubleshoot technical issues and provide solutions.

  - Document common issues and solutions for the knowledge base.

  - Collaborate with the development team to resolve complex issues.

  - Gather user feedback and report trends to the Product Owner.

# 7. Communication Plan

Effective communication is essential for the success of the School Supplies App project. The following communication plan outlines how information will be shared among the Scrum Team, stakeholders, and other relevant parties. It defines the frequency, format, and responsible parties for various communication activities.

## 1. Daily Scrum Meetings

- Purpose: To discuss the daily progress, identify obstacles, and plan the day’s work.

- Participants:

  - Michael Lee (Scrum Master)

  - John Doe (Lead Developer)

  - Sarah Kim (Front-End Developer)

  - David Smith (Back-End Developer)

  - Rachel Green (UX/UI Designer)

  - Emily Brown (Quality Assurance Engineer)

- Frequency: Daily

- Format: 15-minute stand-up meeting

- Medium: Zoom video call / In-person (depending on availability)

- Notes: Each team member will briefly discuss what they accomplished yesterday, what they plan to do today, and any blockers they are facing.

## 2. Sprint Planning Meetings

- Purpose: To plan the work for the upcoming Sprint, including selecting Product Backlog items and defining the Sprint Goal.

- Participants:

  - Emma Johnson (Product Owner)

  - Michael Lee (Scrum Master)

  - John Doe (Lead Developer)

  - Development Team (all developers)

  - Rachel Green (UX/UI Designer)

- Frequency: At the beginning of each Sprint

- Format: 1-hour meeting

- Medium: Zoom video call / Conference room

- Notes: The Product Owner presents the prioritized Product Backlog, and the team estimates and commits to work for the Sprint.

## 3. Sprint Review Meetings

- Purpose: To review the work completed during the Sprint and gather feedback from stakeholders.

- Participants:

  - Emma Johnson (Product Owner)

  - Michael Lee (Scrum Master)

  - John Doe (Lead Developer)

  - Development Team

  - Key Stakeholders (e.g., School Administrators, Parent Representatives)

- Frequency: At the end of each Sprint

- Format: 1-hour presentation and discussion

- Medium: Zoom video call / In-person meeting

- Notes: The team demonstrates completed features, and stakeholders provide feedback.

## 4. Sprint Retrospective Meetings

- Purpose: To reflect on the past Sprint and identify improvements for the next Sprint.

- Participants:

  - Michael Lee (Scrum Master)

  - John Doe (Lead Developer)

  - Development Team

  - Rachel Green (UX/UI Designer)

  - Emily Brown (Quality Assurance Engineer)

- Frequency: At the end of each Sprint, following the Sprint Review

- Format: 1-hour facilitated discussion

- Medium: Zoom video call / Conference room

- Notes: Team members discuss what went well, what didn’t, and actions for improvement.

## 5. Backlog Refinement Meetings

- Purpose: To refine and prioritize Product Backlog items in preparation for future Sprints.

- Participants:

  - Emma Johnson (Product Owner)

  - Michael Lee (Scrum Master)

  - John Doe (Lead Developer)

  - Development Team (as needed)

- Frequency: Weekly

- Format: 1-hour meeting

- Medium: Zoom video call / Conference room

- Notes: The Product Owner updates the Backlog with new information, and the team reviews and estimates upcoming tasks.

## 6. Stakeholder Update Meetings

- Purpose: To provide stakeholders with project status updates, discuss progress, and address concerns.

- Participants:

  - Emma Johnson (Product Owner)

  - Key Stakeholders (e.g., School Administrators, Parent Representatives)

  - Michael Lee (Scrum Master)

- Frequency: Bi-weekly

- Format: 30-minute presentation and Q&A

- Medium: Zoom video call

- Notes: The Product Owner shares progress, key milestones, and upcoming goals, and stakeholders have the opportunity to ask questions.

## 7. Project Status Reports

- Purpose: To document and communicate project progress, milestones, risks, and issues.

- Participants:

  - Emma Johnson (Product Owner)

  - Michael Lee (Scrum Master)

  - John Doe (Lead Developer)

  - Emily Brown (Quality Assurance Engineer)

- Frequency: Weekly

- Format: Written report

- Medium: Email

- Notes: Reports include updates on completed work, upcoming tasks, current risks, and any changes to the project scope or timeline.

## 8. Technical Discussion Meetings

- Purpose: To address technical challenges, architectural decisions, and development strategies.

- Participants:

  - John Doe (Lead Developer)

  - David Smith (Back-End Developer)

  - Sarah Kim (Front-End Developer)

  - Additional Developers and Technical Specialists as needed

- Frequency: As needed

- Format: 1-hour meeting

- Medium: Zoom video call / Conference room

- Notes: These meetings focus on technical problem-solving and design decisions that affect the project.

## 9. Quality Assurance Meetings

- Purpose: To review test plans, bug reports, and ensure quality standards are being met.

- Participants:

  - Emily Brown (Quality Assurance Engineer)

  - Michael Lee (Scrum Master)

  - John Doe (Lead Developer)

  - Development Team (as needed)

- Frequency: Weekly

- Format: 30-minute meeting

- Medium: Zoom video call / In-person

- Notes: QA Engineer presents test results, and the team discusses resolutions for identified defects.

## 10. Ad Hoc Meetings

- Purpose: To address urgent issues, unexpected changes, or new opportunities that arise during the project.

- Participants: Varies based on the topic

- Frequency: As needed

- Format: Varies (can be a short discussion or a formal meeting)

- Medium: Zoom video call / In-person / Slack chat

- Notes: The Scrum Master or Product Owner may call these meetings to ensure timely resolution of issues.

## Communication Tools & Channels

- Email: Primary method for formal communication and documentation.

- Slack: For instant messaging and informal discussions.

- Zoom: For virtual meetings and screen sharing.

- Jira: For task management, issue tracking, and backlog refinement.

- Confluence: For documentation and knowledge sharing.

## Communication Records

All communications, including meeting minutes, decisions, and action items, will be documented in Confluence for reference and accountability.

# 8. Definition of Done (DoD)

The Definition of Done (DoD) establishes the criteria that must be met for a Product Backlog item to be considered complete. This ensures that all completed work is of high quality, consistent, and meets the agreed-upon standards. The following criteria apply to all Product Backlog items for the School Supplies App project.

## General Criteria

- Code Review Completed

  - All code changes have been reviewed and approved by at least two developers.

  - Responsible: John Doe (Lead Developer), David Smith (Back-End Developer).

- Unit Tests Passed

  - Unit tests covering all new code have been written and passed successfully.

  - Responsible: Sarah Kim (Front-End Developer), David Smith (Back-End Developer).

- Integration Tests Passed

  - Integration tests have been performed to ensure that new code works seamlessly with existing systems.

  - Responsible: Emily Brown (Quality Assurance Engineer), John Doe (Lead Developer).

- No Critical Bugs

  - All critical and high-priority bugs have been identified, logged, and resolved.

  - Responsible: Emily Brown (Quality Assurance Engineer).

- Acceptance Criteria Met

  - All acceptance criteria defined by the Product Owner have been fulfilled.

  - Responsible: Emma Johnson (Product Owner).

- Documentation Updated

  - Technical and user documentation has been updated to reflect the changes made.

  - Responsible: Rachel Green (UX/UI Designer), John Doe (Lead Developer).

- UI/UX Review Completed

  - The user interface and user experience have been reviewed and approved by the UX/UI team.

  - Responsible: Rachel Green (UX/UI Designer).

- Performance Standards Met

  - The feature meets predefined performance standards, such as load times and responsiveness.

  - Responsible: Michael Lee (Scrum Master), Development Team.

- Security Checks Passed

  - All security checks and compliance requirements, such as data encryption and user authentication, have been verified.

  - Responsible: Linda Carter (Security Specialist).

- Feature Demonstrated to Stakeholders

  - The feature has been demonstrated and accepted by stakeholders during the Sprint Review meeting.

  - Responsible: Emma Johnson (Product Owner), Michael Lee (Scrum Master).

## Specific Criteria for Different Feature Types

#### For User Interface (UI) Features

- Cross-Browser Testing Completed:
The feature has been tested and is fully functional across major browsers (Chrome, Firefox, Safari, Edge).

  - Responsible: Sarah Kim (Front-End Developer), Emily Brown (Quality Assurance Engineer).

- Mobile Responsiveness Verified:
The UI has been tested on various mobile devices and screen sizes to ensure proper responsiveness.

  - Responsible: Rachel Green (UX/UI Designer).

#### For Back-End Features

- Database Schema Updated:
Any necessary database schema changes have been made, documented, and migrated.

  - Responsible: David Smith (Back-End Developer).

- API Documentation Completed:
All new or modified API endpoints have been documented, including request/response formats and error codes.

  - Responsible: John Doe (Lead Developer), David Smith (Back-End Developer).

#### For Security Features

- Security Audit Performed:
A comprehensive security audit has been conducted, and all identified issues have been resolved.

  - Responsible: Linda Carter (Security Specialist).

- Compliance Verified:
The feature complies with relevant data protection regulations such as GDPR and FERPA.

  - Responsible: Linda Carter (Security Specialist), Emma Johnson (Product Owner).

## Validation and Verification

- Unit Testing Coverage:

  - At least 80% code coverage for all new and modified code.

  - Responsible: Development Team.

- User Acceptance Testing (UAT):

  - The feature has been tested and approved by a representative end-user group.

  - Responsible: Emily Brown (Quality Assurance Engineer), Michael Lee (Scrum Master).

- Stakeholder Sign-Off:

  - Stakeholders have reviewed and signed off on the feature as meeting their requirements.

  - Responsible: Emma Johnson (Product Owner).

## Release Criteria

- All User Stories in Sprint Backlog Completed:
All user stories planned for the Sprint have been completed and meet the DoD.

  - Responsible: Michael Lee (Scrum Master), Development Team.

- Regression Testing Performed:
Regression tests have been executed to ensure that existing functionality is not affected by the new features.

  - Responsible: Emily Brown (Quality Assurance Engineer).

- Release Notes Created:
Detailed release notes, including new features, enhancements, and resolved bugs, have been documented and communicated to stakeholders.

  - Responsible: Rachel Green (UX/UI Designer), John Doe (Lead Developer).

This Definition of Done will be reviewed and updated regularly to ensure that it continues to meet the needs of the project and maintains a high standard of quality for the School Supplies App.

# 9. Working Agreements

The Working Agreements define the norms and expectations for team behavior and collaboration. These agreements are intended to foster a positive, productive, and respectful working environment for the School Supplies App Scrum Team.

## 1. Meeting Etiquette

- Attendance: All team members are expected to attend scheduled meetings on time and be prepared.

  - Responsible: All team members

- Punctuality: Arrive at meetings on time. If running late, inform the team via Slack.

  - Responsible: All team members

- Participation: Engage actively in discussions, listen respectfully, and contribute constructively. Avoid multitasking during meetings.

  - Responsible: All team members

- Meeting Facilitation: The Scrum Master will ensure that meetings start and end on time and stay focused on the agenda.

  - Responsible: Michael Lee (Scrum Master)

## 2. Communication

- Preferred Communication Channels:

  - Slack for day-to-day communication.

  - Email for formal communication and documentation.

  - Zoom for remote meetings.

  - Responsible: All team members

- Response Time: Respond to messages within 24 hours during business days.

  - Responsible: All team members

- Conflict Resolution: Address conflicts openly and respectfully. If a resolution cannot be reached, escalate to the Scrum Master.

  - Responsible: All team members, escalated to Michael Lee (Scrum Master)

## 3. Work Schedule

- Core Hours: The team’s core working hours are from 9:00 AM to 5:00 PM, Monday through Friday. Flexibility is allowed, but team members should be available during these hours for meetings and collaboration.

  - Responsible: All team members

- Time Off: Notify the team at least one week in advance when taking time off. Update the team calendar with time-off details.

  - Responsible: All team members

## 4. Collaboration and Decision-Making

- Consensus-Based Decisions: Decisions will be made by consensus during team meetings. In case of disagreement, the Scrum Master will facilitate further discussion to reach a decision.

  - Responsible: All team members

- Documentation of Decisions: All decisions made during meetings will be documented in Confluence for future reference.

  - Responsible: Michael Lee (Scrum Master), Rachel Green (UX/UI Designer)

## 5. Task Management

- Daily Updates: Team members will update their tasks and statuses on Jira daily to ensure transparency and progress tracking.

  - Responsible: All team members

- Task Assignment: Tasks will be self-assigned during Sprint Planning. If additional work is needed, team members should notify the Scrum Master and Product Owner.

  - Responsible: All team members, Michael Lee (Scrum Master), Emma Johnson (Product Owner)

- Task Completion: Notify the team upon completing a task and request peer reviews if applicable.

  - Responsible: All team members

## 6. Quality Standards

- Definition of Done: Adhere to the agreed Definition of Done (DoD) for all tasks to ensure consistency and quality.

  - Responsible: All team members

- Code Reviews: Code changes must be reviewed by at least two developers before merging into the main branch.

  - Responsible: John Doe (Lead Developer), David Smith (Back-End Developer), Sarah Kim (Front-End Developer)

## 7. Continuous Improvement

- Retrospective Participation: Actively participate in Sprint Retrospectives to identify areas for improvement and share constructive feedback.

  - Responsible: All team members

- Action Items: Implement agreed-upon action items from Retrospectives in the following Sprint.

  - Responsible: All team members

## 8. Respect and Professionalism

- Respect for Diversity: Treat all team members with respect and consideration, acknowledging diverse perspectives and experiences.

  - Responsible: All team members

- Constructive Feedback: Provide feedback in a constructive and respectful manner. Focus on the issue, not the individual.

  - Responsible: All team members

- Supportive Environment: Support each other in personal and professional growth. Share knowledge and resources freely within the team.

  - Responsible: All team members

## 9. Work-Life Balance

- Workload Management: Communicate openly about workload and capacity. Ask for help if overwhelmed and offer assistance if capacity allows.

  - Responsible: All team members

- No After-Hours Work: Respect personal time outside of core working hours. Avoid sending non-urgent messages or tasks after hours.

  - Responsible: All team members

## 10. Feedback Loop

- Feedback Mechanism: Use the feedback loop in Sprint Retrospectives to address concerns regarding working agreements and make adjustments as necessary.

  - Responsible: Michael Lee (Scrum Master)

# 10. Risks and Dependencies

The Risks and Dependencies section identifies potential risks and external dependencies that could impact the project. This section will also outline strategies for mitigating these risks and managing dependencies to ensure project success.

## 1. Risks

| Risk ID | Risk Description | Likelihood | Impact | Risk Owner | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- |
| R-001 | Supplier API integration delays due to third-party changes. | High | High | John Doe (Lead Developer) | Establish regular communication with suppliers and have contingency plans for manual data entry. |
| R-002 | Regulatory compliance issues related to data privacy (FERPA, GDPR). | Medium | High | Linda Carter (Security Specialist) | Perform regular audits and ensure all systems are updated with the latest compliance guidelines. |
| R-003 | Resource availability for key development tasks during peak periods. | Medium | Medium | Michael Lee (Scrum Master) | Maintain a resource buffer and cross-train team members to cover critical tasks. |
| R-004 | Delays in user feedback collection from parents and teachers. | Medium | Medium | Emma Johnson (Product Owner) | Schedule regular feedback sessions and offer incentives for participation. |
| R-005 | Performance issues with the app during high traffic periods (e.g., back-to-school season). | High | High | David Smith (Back-End Developer) | Conduct performance testing and implement auto-scaling for server resources. |

## 2. Dependencies

| Dependency ID | Dependency Description | Dependency Type | Impact | Responsible Party | Dependency Management Plan |
| --- | --- | --- | --- | --- | --- |
| D-001 | Integration with third-party payment gateways (Stripe, PayPal). | External | High | Sarah Kim (Front-End Developer), John Doe (Lead Developer) | Maintain regular communication with gateway providers and keep backup payment methods available. |
| D-002 | Approval from school administration for app features and data usage. | External | High | Emma Johnson (Product Owner) | Schedule regular meetings with school representatives and document all approvals. |
| D-003 | Timely delivery of UI/UX designs for upcoming Sprints. | Internal | Medium | Rachel Green (UX/UI Designer) | Prioritize design tasks in the Sprint Planning and have design backups ready. |
| D-004 | Availability of mobile development tools and licenses. | Internal | Medium | Michael Lee (Scrum Master), Linda Carter (Security Specialist) | Ensure all licenses are renewed and tools are available before development starts. |
| D-005 | Access to real-time data from suppliers for inventory updates. | External | High | John Doe (Lead Developer), David Smith (Back-End Developer) | Create a data-sharing agreement with suppliers and implement fail-safes for data delays. |

## 3. Risk Management Strategies

- Regular Risk Reviews: Conduct bi-weekly risk review meetings with the Scrum Master and key stakeholders to assess and update risk status.

- Risk Response Planning: Develop contingency and mitigation plans for high-impact risks. Document all risk responses and assign action items to responsible team members.

- Proactive Communication: Communicate potential risks and issues early to the Product Owner and stakeholders to adjust priorities and expectations.

## 4. Dependency Management Strategies

- Dependency Tracking: Track all dependencies in Jira and review them during Sprint Planning and Retrospective meetings.

- Clear Communication Channels: Establish clear communication channels with external parties involved in dependencies, such as suppliers and regulatory bodies.

- Prioritization of Critical Dependencies: Prioritize tasks related to high-impact dependencies in the Sprint Backlog to avoid delays in the overall project timeline.

## 5. Escalation Process

- If a risk or dependency is identified as critical or likely to impact project milestones, it will be escalated to the Scrum Master and Project Sponsor immediately.

- The Scrum Master will facilitate discussions to develop a mitigation plan and reassign resources as needed.

- In cases of external dependencies, the Product Owner will engage with external stakeholders to resolve issues and negotiate timelines.

# 11. Key Performance Indicators (KPIs)

The Key Performance Indicators (KPIs) section outlines the metrics that will be used to measure the success and effectiveness of the Scrum Team in delivering the School Supplies App. These KPIs are designed to track progress, productivity, and quality of the work, and will be reviewed regularly to ensure alignment with project goals and objectives.

## 1. Sprint Velocity

- Description: Measures the amount of work (in story points) completed during each Sprint.

- Target: Average of 30 story points per Sprint.

- Responsible Party: Michael Lee (Scrum Master)

- Monitoring Method: Track the number of story points completed at the end of each Sprint using Jira.

- Action Plan: Review Sprint Velocity during Sprint Retrospective to identify opportunities for improving team productivity.

## 2. Sprint Burndown Rate

- Description: Tracks the completion of tasks and user stories against the planned work for the Sprint.

- Target: Consistent decline in remaining work towards zero by the end of the Sprint.

- Responsible Party: Michael Lee (Scrum Master)

- Monitoring Method: Use Jira to monitor the burndown chart daily.

- Action Plan: If the burndown rate is not on track, re-evaluate Sprint priorities and reassign resources as needed.

## 3. Feature Completion Rate

- Description: Percentage of features completed as defined in the Sprint Backlog.

- Target: 95% of planned features completed each Sprint.

- Responsible Party: Emma Johnson (Product Owner)

- Monitoring Method: Compare the number of completed features to planned features at the end of each Sprint.

- Action Plan: Prioritize critical features during Sprint Planning and ensure adequate resources are allocated.

## 4. Quality Metrics

- Description: Number of defects identified during testing phases and User Acceptance Testing (UAT).

- Target: Less than 5 critical defects per Sprint.

- Responsible Party: Sarah Kim (Quality Assurance Lead)

- Monitoring Method: Track defect reports in Jira and review during Sprint Retrospectives.

- Action Plan: Implement Test-Driven Development (TDD) and regular code reviews to minimize defects.

## 5. Team Satisfaction

- Description: Measure team morale and satisfaction through surveys and feedback sessions.

- Target: Average satisfaction score of 4.5 out of 5.

- Responsible Party: Michael Lee (Scrum Master)

- Monitoring Method: Conduct anonymous surveys at the end of each Sprint to gather feedback.

- Action Plan: Address any concerns or issues raised during Retrospective meetings and take steps to improve team dynamics.

## 6. Customer Satisfaction

- Description: Satisfaction level of school administrators, parents, and suppliers using the app, based on feedback and surveys.

- Target: 90% customer satisfaction score.

- Responsible Party: Emma Johnson (Product Owner)

- Monitoring Method: Conduct surveys and interviews after each major release and compile feedback reports.

- Action Plan: Analyze feedback to identify areas of improvement and incorporate changes into the product roadmap.

## 7. Release Cycle Efficiency

- Description: Measures the average time taken from the start of a development cycle to the release of a new feature or product version.

- Target: 4-week release cycle for minor features, 8-week cycle for major features.

- Responsible Party: John Doe (Lead Developer)

- Monitoring Method: Use Jira to track feature development and release timelines.

- Action Plan: Optimize the development and release process through automation and improved resource planning.

## 8. Sprint Goal Achievement Rate

- Description: Percentage of Sprint Goals achieved by the end of each Sprint.

- Target: 90% of Sprint Goals achieved.

- Responsible Party: Michael Lee (Scrum Master), Emma Johnson (Product Owner)

- Monitoring Method: Review Sprint Goals and outcomes during Sprint Review meetings.

- Action Plan: Clearly define Sprint Goals at the beginning of each Sprint and ensure alignment between team efforts and goals.

## 9. Cycle Time

- Description: Average time taken to complete a user story from the time it is started to the time it is completed.

- Target: Less than 5 days per user story.

- Responsible Party: John Doe (Lead Developer)

- Monitoring Method: Track cycle time using Jira's built-in reporting tools.

- Action Plan: Identify and remove bottlenecks in the development process and optimize workflows for efficiency.

## 10. Stakeholder Engagement

- Description: Level of engagement and participation from stakeholders in meetings, workshops, and reviews.

- Target: 80% stakeholder participation rate in scheduled events.

- Responsible Party: Emma Johnson (Product Owner)

- Monitoring Method: Track attendance and participation in Jira and record in meeting minutes.

- Action Plan: Schedule meetings at convenient times, provide clear agendas, and actively seek stakeholder input during discussions.

These KPIs will be reviewed regularly during Sprint Retrospectives and monthly review meetings to ensure the team is on track and to make adjustments as necessary to achieve the project goals.

## 12. Escalation Process

The Escalation Process section outlines the steps to be followed when issues or risks arise that cannot be resolved within the Scrum Team. The goal of this process is to ensure that problems are addressed in a timely manner, minimizing their impact on the project timeline and deliverables.

## 1. Escalation Levels and Triggers

| Escalation Level | Trigger Criteria | Responsible Role | Description |
| --- | --- | --- | --- |
| Level 1 | Minor issues affecting a single Sprint or a specific feature. | Michael Lee (Scrum Master) | Issues such as minor bugs, delays in task completion, or minor team conflicts. Managed within the team. |
| Level 2 | Repeated Level 1 issues, or risks affecting multiple Sprints or stakeholders. | Emma Johnson (Product Owner) | Significant delays, repeated quality issues, or misalignment with stakeholder expectations. |
| Level 3 | Critical issues impacting the overall project timeline, budget, or scope. | Sarah Kim (Project Manager) | Major scope changes, significant budget overruns, or conflicts that cannot be resolved at lower levels. |

## 2. Escalation Path and Communication Flow

- Identify the Issue:

  - Team members identify an issue or risk that cannot be resolved at their level.

  - Notify the Scrum Master (Michael Lee) with a brief description of the issue, impact, and suggested resolution.

- Initial Assessment (Level 1):

  - The Scrum Master reviews the issue, assesses its impact, and determines if it can be resolved within the team.

  - If resolvable, the Scrum Master will facilitate a discussion with relevant team members to implement a solution.

  - Escalation Trigger: If the issue cannot be resolved within 24 hours or impacts multiple team members, escalate to Level 2.

- Product Owner Involvement (Level 2):

  - The Product Owner (Emma Johnson) assesses the impact on the product backlog, Sprint objectives, and stakeholder expectations.

  - The Product Owner will work with the team to realign priorities, adjust the backlog, or involve stakeholders as necessary.

  - Escalation Trigger: If the issue impacts the project scope, budget, or involves multiple stakeholders, escalate to Level 3.

- Project Manager Intervention (Level 3):

  - The Project Manager (Sarah Kim) reviews the issue and collaborates with senior management, stakeholders, and external parties to develop a resolution strategy.

  - The Project Manager will initiate formal change management procedures if required, including adjustments to the project plan or scope.

  - Escalation Trigger: If the issue cannot be resolved within 48 hours or threatens project success, escalate to the Project Sponsor or Steering Committee.

- Project Sponsor/Steering Committee Involvement:

  - The Project Sponsor will make final decisions on significant project changes, such as budget reallocations or scope adjustments.

  - The Steering Committee will provide guidance and support for high-impact decisions that affect the overall project direction.

## 3. Roles and Responsibilities in Escalation

| Role | Responsibility |
| --- | --- |
| Team Members | Identify and report issues promptly to the Scrum Master. |
| Scrum Master | Facilitate initial resolution discussions, document issues, and escalate as needed. |
| Product Owner | Assess impact on the product backlog, coordinate with stakeholders, and escalate unresolved issues. |
| Project Manager | Oversee high-level escalations, coordinate with senior management, and ensure alignment with project goals. |
| Project Sponsor | Provide strategic guidance and approval for major project changes. |
| Steering Committee | Support decision-making for critical issues affecting the project’s direction or viability. |

## 4. Escalation Documentation

All escalations will be documented in the project issue log and include the following details:

- Issue Description: A brief overview of the issue, including how it was identified and its impact on the project.

- Escalation Date: The date the issue was escalated to a higher level.

- Parties Involved: The team members, stakeholders, and management involved in addressing the issue.

- Resolution Actions: The steps taken to resolve the issue, including any changes to the project plan, scope, or resources.

- Outcome: The final resolution and any follow-up actions required.

## 5. Communication Plan for Escalations

- Level 1 Escalations: Communicated via team meetings and Slack channels within 24 hours.

- Level 2 Escalations: Documented in the weekly status report and communicated via email to all relevant stakeholders.

- Level 3 Escalations: Discussed in bi-weekly project review meetings and documented in the issue log and project status reports.

## 6. Escalation Follow-Up

- Post-Escalation Review: Conduct a review of each escalated issue during the Sprint Retrospective to identify lessons learned and improve processes.

- Documentation Update: Update all relevant project documentation, including risk registers, issue logs, and project plans, based on escalation outcomes.

This structured approach to managing escalations ensures that issues are resolved efficiently, minimizing disruptions to the School Supplies App development process and maintaining alignment with project goals and timelines.

# 13. Change Management Process

The Change Management Process outlines the steps and procedures for handling changes to the project scope, schedule, or requirements. This process ensures that all changes are evaluated, approved, and documented appropriately to maintain project alignment and stakeholder satisfaction.

## 1. Change Request Submission

- Identify the Need for Change:

  - Any team member, stakeholder, or project manager can identify the need for a change.

  - The change could be due to new requirements, market conditions, technical constraints, or stakeholder feedback.

- Submit Change Request:

  - Submit a formal Change Request Form to the Change Control Board (CCB).

  - The form must include:

    - Change Description

    - Reason for the Change

    - Impact on Scope, Time, and Budget

    - Proposed Solution

    - Priority Level (High, Medium, Low)

  - Responsible Party: All team members (Submitter).

- Log the Change Request:

  - The Scrum Master logs the change request in the Change Log for tracking.

  - Responsible Party: Michael Lee (Scrum Master).

## 2. Change Impact Analysis

- Initial Review:

  - The Scrum Master reviews the Change Request to ensure it is complete and clarifies any details with the submitter.

  - The Change Request is then assigned to the relevant team members for analysis.

  - Responsible Party: Michael Lee (Scrum Master).

- Impact Analysis:

  - The assigned team members conduct an impact analysis, which includes:

    - Assessing how the change will affect the product backlog, Sprint plans, and project timeline.

    - Evaluating technical feasibility and resource requirements.

    - Identifying potential risks and dependencies.

  - Responsible Party: John Doe (Lead Developer), Sarah Kim (Project Manager), Emma Johnson (Product Owner).

- Document the Analysis:

  - Document the findings of the impact analysis in the Change Request Form and update the Change Log.

  - Responsible Party: Sarah Kim (Project Manager).

## 3. Change Review and Approval

- Change Control Board (CCB) Review:

  - The CCB convenes to review the impact analysis and determine whether to approve, reject, or defer the change.

  - The CCB consists of the following members:

    - Michael Lee (Scrum Master)

    - Emma Johnson (Product Owner)

    - Sarah Kim (Project Manager)

    - Tom Smith (Project Sponsor)

- Decision Making:

  - The CCB will consider the following criteria:

    - Alignment with project goals and objectives.

    - Impact on project scope, timeline, and budget.

    - Risks and dependencies.

  - A majority vote is required for approval.

  - Responsible Party: Change Control Board (CCB).

- Approval or Rejection:

  - If approved, the change is prioritized and added to the Product Backlog.

  - If rejected, the rationale is documented and communicated to the submitter.

  - Responsible Party: Emma Johnson (Product Owner) for backlog updates, Michael Lee (Scrum Master) for communication.

## 4. Change Implementation

- Update Product Backlog:

  - Approved changes are added to the Product Backlog and assigned to upcoming Sprints as appropriate.

  - Responsible Party: Emma Johnson (Product Owner).

- Plan and Implement:

  - The team plans the implementation of the change during Sprint Planning.

  - The change is developed, tested, and integrated as part of the normal Sprint process.

  - Responsible Party: Development and QA Teams.

- Monitor Progress:

  - The Scrum Master monitors the progress of the change during daily stand-ups and ensures it is on track.

  - Responsible Party: Michael Lee (Scrum Master).

## 5. Change Verification and Closure

- Verification:

  - After implementation, the change is verified against acceptance criteria to ensure it meets the intended objectives.

  - Responsible Party: QA Team, Emma Johnson (Product Owner).

- Documentation:

  - Update all project documentation to reflect the change, including the Change Log, project plan, and requirements documentation.

  - Responsible Party: Sarah Kim (Project Manager).

- Closure:

  - The change is formally closed in the Change Log, and any lessons learned are recorded for future reference.

  - Responsible Party: Michael Lee (Scrum Master).

## 6. Communication of Change

- Internal Communication:

  - Communicate the change decision and its impact to the Scrum Team during the Sprint Review or Retrospective meetings.

  - Responsible Party: Michael Lee (Scrum Master).

- Stakeholder Communication:

  - Communicate approved changes to external stakeholders and update them on how the change will affect project deliverables, timelines, or scope.

  - Responsible Party: Emma Johnson (Product Owner).

## 7. Escalation for Critical Changes

- Escalate to Project Sponsor:

  - If a change has a significant impact on project scope, budget, or timeline, escalate to the Project Sponsor for final approval.

  - Responsible Party: Sarah Kim (Project Manager), Tom Smith (Project Sponsor).

- Emergency Change Protocol:

  - For urgent changes that must be implemented immediately (e.g., critical bug fixes), the Scrum Master and Product Owner can bypass the CCB with the agreement of the Project Sponsor.

  - Document the change and its rationale post-implementation.

  - Responsible Party: Michael Lee (Scrum Master), Emma Johnson (Product Owner).

## 8. Change Log and Documentation

All changes will be tracked in a central Change Log, including:

- Change Request ID

- Change Description

- Submitter

- Date Submitted

- Impact Analysis Summary

- Decision (Approved/Rejected)

- Implementation Date

- Comments

The Change Log will be reviewed during Sprint Retrospectives to assess the effectiveness of the change management process and identify any areas for improvement.

## 9. Key Contacts for Change Management

| Role | Name | Contact Information |
| --- | --- | --- |
| Scrum Master | Michael Lee | michael.lee@schoolsuppliesapp.com |
| Product Owner | Emma Johnson | emma.johnson@schoolsuppliesapp.com |
| Project Manager | Sarah Kim | sarah.kim@schoolsuppliesapp.com |
| Project Sponsor | Tom Smith | tom.smith@schoolsuppliesapp.com |

This structured change management process ensures that changes to the School Supplies App project are managed systematically, minimizing disruption and maintaining alignment with project goals and stakeholder expectations.

# 14. Conclusion

The Scrum Team Charter serves as a foundational document that aligns all team members and stakeholders on the project’s goals, roles, and working practices. It will be reviewed and updated as needed to reflect changes in team composition, project scope, or working agreements.

Signatures:

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Product Owner | [Name] | [Signature] | [Date] |
| Scrum Master | [Name] | [Signature] | [Date] |
| Developer | [Name] | [Signature] | [Date] |
| QA Engineer | [Name] | [Signature] | [Date] |
| UX Designer | [Name] | [Signature] | [Date] |

This charter should be revisited at the beginning of each project phase or whenever significant changes occur in team composition or project goals.