# Workshops

This document outlines the structure, objectives, and schedule for workshops designed to gather detailed requirements for the School Supplies App Project. These workshops will involve key stakeholders and focus on collaborative brainstorming, discussion, and documentation of requirements.

# 1. Purpose of the Workshops

The purpose of these workshops is to:

- Facilitate collaboration between stakeholders and the project team.

- Gather in-depth functional and non-functional requirements for the app.

- Align expectations between stakeholders and the development team.

- Identify challenges, opportunities, and potential solutions for the project.

# Workshop Structure

Each workshop will be structured as follows:

- Introduction (10 minutes):

  - Introduce the workshop objectives and agenda.

  - Provide a brief overview of the project and its goals.

- Brainstorming Session (30 minutes):

  - Open the floor for participants to share ideas and expectations.

  - Use techniques like mind mapping and storyboarding to visualize user journeys and features.

- Group Discussions (40 minutes):

  - Divide participants into smaller groups to discuss specific app features, user experiences, and challenges.

  - Groups will focus on key areas such as user interface, functionality, security, and reporting.

- Feature Prioritization (20 minutes):

  - Use the MoSCoW method (Must Have, Should Have, Could Have, Won’t Have) to prioritize features.

- Feedback and Summary (20 minutes):

  - Present the findings of the group discussions.

  - Document feedback and ideas for further consideration.

- Conclusion (10 minutes):

  - Summarize the key takeaways from the workshop.

  - Outline the next steps for requirement gathering and documentation.

# Workshop Schedule

| Workshop ID | Topic | Participants | Date | Time | Duration | Location | Facilitator |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WS-001 | App Features and UI/UX | School Admins, Teachers, IT | 02/26/2024 | 10:00 AM | 2 hours | Conference Room A | Project Manager |
| WS-002 | Supplier Integration | Suppliers, IT, Dev Team | 02/27/2024 | 11:00 AM | 1.5 hours | Supplier HQ | Business Analyst |
| WS-003 | User Experience (Parents) | Parents, Admins, Dev Team | 02/28/2024 | 2:00 PM | 1.5 hours | Online (Zoom) | UX Lead |
| WS-004 | Security and Compliance | IT Team, Legal, Admins | 03/01/2024 | 3:00 PM | 1 hour | IT Department Room | IT Security Lead |
| WS-005 | Reporting and Analytics | Admins, Teachers, Suppliers | 03/02/2024 | 9:00 AM | 1 hour | Conference Room B | Business Analyst |

# Workshop Objectives

- WS-001: App Features and UI/UX

  - Define key features and functionality for the app’s user interface.

  - Gather input on user navigation, usability, and visual design.

  - Prioritize user-facing features based on administrator and teacher needs.

- WS-002: Supplier Integration

  - Discuss how to integrate suppliers’ systems with the app.

  - Define API requirements and ensure real-time stock updates.

  - Establish order fulfillment workflows.

- WS-003: User Experience (Parents)

  - Understand parent expectations and pain points in purchasing supplies.

  - Discuss personalization options like favorites, recurring orders, and notifications.

  - Prioritize ease of use and accessibility for non-technical users.

- WS-004: Security and Compliance

  - Identify data protection and compliance requirements for school data.

  - Ensure the app meets regulatory standards for payment information and sensitive data.

  - Discuss access controls and encryption requirements.

- WS-005: Reporting and Analytics

  - Identify reporting needs for school administrators and suppliers.

  - Discuss analytics for tracking supply usage, spending, and vendor performance.

  - Prioritize reports that will be most useful for different stakeholder groups.

# 5. Preparation for Workshops

- Participant Invitations:
Send invitations to participants at least two weeks prior to the scheduled workshop. Include a detailed agenda and any pre-reading material.

- Materials Needed:

  - Whiteboards or flip charts for brainstorming.

  - Laptops with project management tools for real-time documentation.

  - Prototyping tools (e.g., Balsamiq, Figma) to visualize ideas.

- Facilitator Responsibilities:
Facilitators will guide discussions, ensure all voices are heard, and keep the session on track. They will also document the outcomes and key takeaways from each session.

# Post-Workshop Activities

- Documentation:
Summarize the findings and requirements gathered during each workshop in a Workshop Summary Document. Share this document with all participants for validation and feedback.

- Requirements Consolidation:
Integrate the requirements from the workshops into the Requirements Specifications Document (RSD) and prioritize them based on stakeholder input.

- Next Steps:
Share the final list of requirements with the development and design teams. Follow up with stakeholders to address any additional concerns or questions that arise.

# Conclusion

The workshops are a crucial part of the requirements gathering process for the School Supplies App Project. By facilitating structured, collaborative sessions, these workshops ensure that all stakeholders are aligned on the project’s goals and features. The outcomes will form the foundation for the app’s design, development, and deployment.

# Workshops - Summary

This document summarizes the outcomes of the workshops conducted for gathering detailed requirements for the School Supplies App Project. Each workshop was focused on a specific topic relevant to the project, and participants included key stakeholders such as school administrators, parents, suppliers, and technical teams.

# Workshop WS-001: App Features and UI/UX

##### Date: 02/26/2024

##### Participants: School Administrators, Teachers, IT Team

##### Facilitator: Project Manager

##### Key Outcomes:

- Key Features:

  - Centralized Ordering: Administrators emphasized the need for a single platform to manage all orders, from multiple suppliers.

  - Inventory Management: Ability to view, manage, and track school inventory in real-time.

  - Low-Stock Alerts: Automated notifications when supplies are running low.

- UI/UX Design:

  - Simple Navigation: Users requested a clean, intuitive interface, with minimal clicks to perform key tasks like ordering or reviewing supplies.

  - Mobile-Friendly: Teachers emphasized the importance of a mobile-friendly design for quick access during classes.

- Prioritized Features:

  - Must Have: Centralized ordering, inventory management, notifications.

  - Should Have: Customizable dashboards, supplier comparison tools.

  - Could Have: Visual analytics for supply trends.

# Workshop WS-002: Supplier Integration

##### Date: 02/27/2024

##### Participants: Suppliers, IT Team, Development Team

##### Facilitator: Business Analyst

##### Key Outcomes:

- API Integration:

  - Suppliers agreed to provide real-time inventory data via APIs. This will allow schools to view accurate stock levels before placing orders.

- Order Fulfillment:

  - Suppliers expect automated order notifications once schools place an order. This includes order confirmations, processing updates, and shipping details.

- Reporting:

  - Suppliers requested a dashboard with real-time sales data, and historical order trends to better manage inventory based on demand.

- Prioritized Features:

  - Must Have: Real-time inventory via API, automated order processing.

  - Should Have: Supplier performance reporting.

  - Could Have: Integration with delivery services for real-time shipment tracking.

# Workshop WS-003: User Experience (Parents)

##### Date: 02/28/2024

##### Participants: Parents, Admins, Development Team

##### Facilitator: UX Lead

##### Key Outcomes:

- User Expectations:

  - Simplified Purchasing: Parents want a one-stop solution to buy all school supplies, with the ability to filter by price, brand, or availability.

  - Order Tracking: Parents emphasized the importance of real-time tracking for their orders, including delivery notifications.

- Payment Options:

  - Preferred payment methods include credit cards, digital wallets (PayPal, Apple Pay), and installment options for bulk orders.

- User Interface:

  - Parents prefer a visually simple, easy-to-navigate interface, with clear categories for products and a visible cart icon to track orders in real time.

- Prioritized Features:

  - Must Have: Simplified ordering, multiple payment options, order tracking.

  - Should Have: Ability to save favorite items or order history.

  - Could Have: Recurring order options for frequently purchased supplies.

# Workshop WS-004: Security and Compliance

##### Date: 03/01/2024

##### Participants: IT Team, Legal, Admins

##### Facilitator: IT Security Lead

##### Key Outcomes:

- Data Security:

  - All personal data must be encrypted, especially payment information and student records.

  - Multi-factor authentication (MFA) is required for admin users to access sensitive data like inventory reports and budget details.

- Compliance:

  - The app must comply with FERPA (Family Educational Rights and Privacy Act) and PCI DSS (Payment Card Industry Data Security Standard).

- Access Controls:

  - Role-based access should be implemented, where admins, teachers, and parents have different levels of access to data and functions.

- Prioritized Features:

  - Must Have: Encryption, MFA, role-based access, compliance with FERPA and PCI DSS.

  - Should Have: Regular security audits and vulnerability testing.

  - Could Have: Data anonymization for analytics purposes.

# Workshop WS-005: Reporting and Analytics

##### Date: 03/02/2024

##### Participants: Admins, Teachers, Suppliers

##### Facilitator: Business Analyst

##### Key Outcomes:

- Required Reports:

  - Spending Reports: Admins want monthly and annual reports on total spending across departments, with options to filter by supplier and type of supply.

  - Usage Trends: Teachers requested usage reports to track supply consumption per class or subject, helping them budget for the future.

- Supplier Analytics:

  - Suppliers want performance metrics, such as sales volume, fulfillment times, and product return rates, to optimize inventory levels.

- Visual Reports:

  - Administrators prefer visual dashboards with charts and graphs for quick overviews, alongside the ability to export data for deeper analysis.

- Prioritized Features:

  - Must Have: Spending reports, usage trends, supplier performance analytics.

  - Should Have: Customizable reports and filters.

  - Could Have: Predictive analytics for supply demand forecasting.

# Summary of Workshops

Each workshop provided critical insights into the functional and non-functional requirements of the School Supplies App. The following key points summarize the outcomes:

- App Features: Must include centralized ordering, inventory management, low-stock alerts, and a user-friendly interface for parents, teachers, and admins.

- Supplier Integration: Real-time inventory updates and automated order fulfillment are crucial for seamless supplier interactions.

- Security: Compliance with FERPA, PCI DSS, data encryption, and role-based access are essential.

- User Experience: Parents prefer a simple, intuitive interface with multiple payment options and real-time order tracking.

- Reporting and Analytics: Comprehensive reporting for admins, teachers, and suppliers is necessary, with a focus on spending trends, usage, and supplier performance.

# Next Steps

- Consolidation of Requirements:
The findings from these workshops will be consolidated into the final Requirements Specification Document (RSD) for review and sign-off.

- Prioritization and Planning:
Features will be prioritized according to stakeholder needs and aligned with project milestones.

- Design and Development:
The design team will begin prototyping key features, and the development team will commence work on the core functionalities.

- Validation:
Continuous feedback loops will be established with stakeholders to validate the app’s design and functionality as it progresses through development.

# Workshop Schedule

| Workshop | Date | Time | Duration | Location/Platform |
| --- | --- | --- | --- | --- |
| Requirements Gathering Workshop | 03/20/2024 | 10:00 AM | 2 hours | Zoom/Meeting Room A |
| UI/UX Design Review Workshop | 03/25/2024 | 01:00 PM | 2 hours | Zoom/Meeting Room B |
| Technical Integration Workshop | 03/28/2024 | 11:00 AM | 2 hours | Zoom/Development Office C |
| User Feedback & Testing Workshop | 04/10/2024 | 09:00 AM | 2 hours | Zoom/Testing Lab Room D |

# Workshop Agenda Example

#### Requirements Gathering Workshop (03/20/2024)

- Introduction (10:00 AM - 10:10 AM)

  - Overview of the app’s goals and objectives.

  - Key discussion points: user registration, inventory management, payment gateway integration.

- Brainstorming Session (10:10 AM - 10:40 AM)

  - Mind mapping to explore user journeys and pain points.

  - Storyboarding key app functionalities (e.g., registration, order tracking).

- Group Discussions (10:40 AM - 11:20 AM)

  - Divide into groups to discuss user interface, functionality, and security.

- Feature Prioritization (11:20 AM - 11:40 AM)

  - MoSCoW prioritization of discussed features.

- Feedback and Summary (11:40 AM - 12:00 PM)

  - Present group findings, document ideas, and summarize next steps.

# Agenda for Requirements Gathering Workshop (03/20/2024)

#### 10:00 AM - 10:10 AM: Welcome and Introductions

- Introduce the project and workshop objectives.

- Brief overview of the agenda and goals.

#### 10:10 AM - 10:30 AM: Overview of the School Supplies App

- Review the project’s background, scope, and objectives.

- Present high-level app functionality and user roles (parents, administrators, suppliers).

#### 10:30 AM - 11:00 AM: Functional Requirements Discussion

- Discuss critical business requirements, such as:

  - User registration process.

  - Inventory management for schools.

  - Order tracking and supply suggestion features.

  - Secure payment and checkout system.

- Collect input and suggestions from participants.

#### 11:00 AM - 11:45 AM: Non-Functional Requirements and Constraints

- Discuss performance, scalability, and security requirements (e.g., load times, data encryption).

- Gather feedback on accessibility, multi-language support, and mobile responsiveness.

#### 11:45 AM - 12:00 PM: Q&A and Next Steps

- Open the floor for additional questions and suggestions.

- Recap next steps and confirm action items.

- Set follow-up timeline for the UI/UX Design Review Workshop.

# Agenda for UI/UX Design Review Workshop (03/25/2024)

#### 01:00 PM - 01:10 PM: Welcome and Introductions

- Recap the project objectives and previous workshop insights.

#### 01:10 PM - 01:40 PM: Review of Preliminary UI Designs

- Present wireframes for key features, including user registration, inventory management, and dashboards.

- Gather feedback on the design, usability, and user flow.

#### 01:40 PM - 02:10 PM: Design Feedback Session

- Open discussion on:

  - Navigation structure.

  - User-friendly interfaces for parents, administrators, and suppliers.

  - Accessibility and visual design preferences.

#### 02:10 PM - 02:30 PM: Action Items and Next Steps

- Confirm next steps for refining the design based on feedback.

- Outline the timeline for technical development and integration.

# Agenda for Technical Integration Workshop (03/28/2024)

#### 11:00 AM - 11:10 AM: Welcome and Introductions

- Overview of the integration goals and technical challenges.

#### 11:10 AM - 12:00 PM: Review of Technical Architecture

- Present the system architecture and integration points (e.g., supplier APIs, payment gateways).

- Discuss data security, API rate limiting, and cloud infrastructure scalability.

#### 12:00 PM - 01:00 PM: Technical Risk Discussion

- Identify and discuss technical risks and mitigation strategies.

- Finalize requirements for integration testing and data validation.

#### 01:00 PM - 01:30 PM: Q&A and Next Steps

- Recap integration plans and responsibilities.

- Confirm deadlines for development and testing milestones.

# Agenda for User Feedback & Testing Workshop (04/10/2024)

#### 09:00 AM - 09:10 AM: Welcome and Overview

- Recap of previous workshop results and the current status of the app.

#### 09:10 AM - 10:00 AM: User Testing and Feedback

- Conduct usability tests with school administrators and parents.

- Gather live feedback on app features, including the dashboard, order tracking, and notifications.

#### 10:00 AM - 10:45 AM: Feedback Discussion and Improvement Areas

- Discuss the results of user testing.

- Identify areas for improvement and confirm next steps for design and development adjustments.

#### 10:45 AM - 11:00 AM: Conclusion and Next Steps

- Summarize findings and confirm timelines for finalizing app features and functionality.

# Workshop Invitation: School Supplies App Project

Subject: Invitation to the School Supplies App Project Workshop

Dear [Stakeholder Name],

You are invited to participate in the upcoming workshop for the School Supplies App Project. Your expertise and feedback are vital to the success of this project, and we look forward to your valuable insights.

Workshop Details:

- Workshop: [Workshop Name]

- Date: [Workshop Date]

- Time: [Workshop Time]

- Location: [Meeting Platform or Venue]

Workshop Agenda:

- Welcome and Introductions

- [Brief Agenda Overview]

- [Detailed Agenda]

- Q&A and Next Steps

Please RSVP by [RSVP Deadline]. We look forward to your participation in this important session.

Thank you,
[Project Manager’s Name]
Project Manager, School Supplies App Project

# Workshop Invitation: School Supplies App Project

Subject: Invitation to Participate in the School Supplies App Workshop

Dear [Stakeholder Name],

We are pleased to invite you to participate in the upcoming School Supplies App Project Workshop. Your expertise and insights are essential to the success of this project, and we look forward to your active involvement.

Workshop Details:

- Workshop: [Workshop Name]

- Date: [Workshop Date]

- Time: [Workshop Time]

- Location/Platform: [Zoom/Meeting Room]

Workshop Agenda:

- Introduction (10 minutes)

- Brainstorming Session (30 minutes)

- Group Discussions (40 minutes)

- Feature Prioritization (20 minutes)

- Feedback and Summary (20 minutes)

- Conclusion (10 minutes)

This workshop will be interactive, and we encourage you to bring your ideas and suggestions to help us shape the future of the app. Please confirm your attendance by [RSVP Deadline].

We look forward to your participation!

Best regards,
[Project Manager’s Name]
Project Manager, School Supplies App Project