# PROJECT CHARTER

| ### 1. General Project Information |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Name: |  |  | School Supplies App |  |  |  |  |  |
| Executive Sponsors: |  |  | John Doe |  |  |  |  |  |
| Department Sponsor: |  |  | Mark Lee |  |  |  |  |  |
| Impact of project: |  |  | Provide an accessible platform for students, teachers, and parents to purchase school supplies efficiently. Streamline the supply chain for educational institutions. |  |  |  |  |  |
| ### 2. Project Team |  |  |  |  |  |  |  |  |
|  | #### Name |  |  | #### Department |  | #### Telephone | #### E-mail |  |
| Project Manager: | John Lee |  |  | IT |  | 012-345-6789 | manager@company.com |  |
| Team Members: | John Doe |  |  | Development |  | 234-567-8900 | joe@company.com |  |
|  | Jenny Bush |  |  | Development |  | 234-567-8900 | jenny@company.com |  |
|  | Sarah Cox |  |  | Development |  | 222-567-8900 | sarah@company.com |  |
|  | Steve Tom |  |  | Development |  | 999-567-8900 | steve@company.com |  |
| ### 3. Stakeholders |  |  |  |  |  |  |  |  |
| Educational institutions (schools, colleges) |  |  |  |  |  |  |  |  |
| Teachers and staff |  |  |  |  |  |  |  |  |
| Parents and students |  |  |  |  |  |  |  |  |
| Suppliers and vendors of school supplies |  |  |  |  |  |  |  |  |
| App development team |  |  |  |  |  |  |  |  |
| ### 4. Project Scope Statement |  |  |  |  |  |  |  |  |
| Project Purpose / Business Justification |  |  |  |  |  |  |  |  |
| To address the need for a user-friendly platform where users can purchase and manage school supplies with ease. |  |  |  |  |  |  |  |  |
| Objectives (in business terms) |  |  |  |  |  |  |  |  |
| Increase convenience in accessing school supplies. Reduce procurement time by 25%. Improve the overall quality of school supply management. |  |  |  |  |  |  |  |  |
| Deliverables |  |  |  |  |  |  |  |  |
| Mobile app with purchasing options. Inventory management system. User manual and customer support system. |  |  |  |  |  |  |  |  |
| Scope |  |  |  |  |  |  |  |  |
| Included: All K-12 schools and their related school supplies. Excluded: Non-educational institutions and office supplies. |  |  |  |  |  |  |  |  |
| Project Milestones |  |  |  |  |  |  |  |  |
| Inception: 01/01/2024 Planning: 02/01/2024 Design: 03/01/2024 Development: 04/01/2024 Testing: 05/01/2024 Launch: 06/01/2024 |  |  |  |  |  |  |  |  |
| Major Known Risks (including significant Assumptions) |  |  |  |  |  |  |  |  |
| Risk; Risk Rating (Hi, Med, Lo). Supplier delivery delays; Medium. Platform adoption by schools; High. Budget constraints; Low. |
| Constraints |  |  |  |  |  |  |  |  |
| Fixed budget of $1,000,000 Timeline limited to [01/01/2024 - 06/01/2024] |  |  |  |  |  |  |  |  |
| External Dependencies |  |  |  |  |  |  |  |  |
| Vendor cooperation for seamless integration. Stakeholder feedback on the app's development and usability. |  |  |  |  |  |  |  |  |
| ### 5. Communication Strategy |  |  |  |  |  |  |  |  |
| Weekly project team meetings. Bi-weekly status reports to sponsors. Monthly updates to stakeholders. |  |  |  |  |  |  |  |  |
| ### 6. Sign-off |  |  |  |  |  |  |  |  |
|  |  | ### Name |  |  | ### Signature |  |  | ### Date (MM/DD/YYYY) |
| ### Executive Sponsor |  | John Lee |  |  | John Lee |  |  | 01/012024 |
| ### Department Sponsor |  | John Lee |  |  | John Lee |  |  | 01/012024 |
| ### Project Manager |  | John Lee |  |  | John Lee |  |  | 01/012024 |
| ### 7. Notes |  |  |  |  |  |  |  |  |