# Meetings Schedule

| Meeting ID | Meeting Type | Date | Time | Duration | Location/Platform | Participants |
| --- | --- | --- | --- | --- | --- | --- |
| M-001 | Kick-Off Meeting | 01/05/2024 | 10:00 AM | 1 hour | Zoom/Conference Room A | Project Manager, Sponsor, Team |
| M-002 | Status Review | 01/12/2024 | 09:00 AM | 1 hour | Zoom | Project Team |
| M-003 | Stakeholder Review | 01/20/2024 | 11:00 AM | 1 hour | Zoom | Project Manager, Stakeholders |
| M-004 | Risk Management | 02/02/2024 | 02:00 PM | 1 hour | Microsoft Teams | Project Manager, Risk Team |
| M-005 | Change Control | 02/10/2024 | 01:00 PM | 1 hour | Microsoft Teams | Project Manager, Change Control Board |
| M-006 | Lessons Learned (Mid-Project) | 03/15/2024 | 10:00 AM | 1 hour | Zoom | Project Manager, Team, Stakeholders |
| M-007 | Weekly Status Update | 03/22/2024 | 09:00 AM | 1 hour | Zoom | Project Manager, Development Team |
| M-008 | Stakeholder Review | 03/29/2024 | 11:00 AM | 1 hour | Zoom | Project Manager, Stakeholders |
| M-009 | Status Review | 04/05/2024 | 09:00 AM | 1 hour | Zoom | Project Manager, Team |
| M-010 | Project Closure Meeting | 06/15/2024 | 10:00 AM | 1 hour | Zoom/Conference Room B | Project Manager, Sponsor, Team |

# 1. Kick-Off Meeting Agenda (M-001)

Date: 01/05/2024
Time: 10:00 AM – 11:00 AM
Location: Zoom/Conference Room A

#### Agenda

- Introduction (10 minutes):

  - Introduce team members and stakeholders.

  - Overview of project objectives, goals, and timeline.

- Project Scope Overview (15 minutes):

  - Discuss the high-level project scope and deliverables.

  - Review key milestones.

- Roles and Responsibilities (10 minutes):

  - Define team roles and responsibilities.

  - Clarify expectations for all parties.

- Communication Plan (10 minutes):

  - Review the communication flow, tools, and meeting schedule.

- Initial Risk Identification (10 minutes):

  - Discuss potential risks and mitigation strategies.

- Questions and Answers (5 minutes):

  - Open the floor for questions from stakeholders.

# 2. Weekly Status Update Agenda (M-007)

Date: 03/22/2024
Time: 09:00 AM – 10:00 AM
Location: Zoom

#### Agenda

- Project Progress Update (15 minutes):

  - Review of completed tasks and milestones since the last meeting.

- Upcoming Tasks (10 minutes):

  - Overview of tasks and goals for the upcoming week.

- Risk Review (10 minutes):

  - Discuss any new risks identified and their potential impact on the project.

- Issue Tracking (10 minutes):

  - Review unresolved issues and steps taken to resolve them.

- Team Feedback (10 minutes):

  - Open discussion for team members to raise any concerns or roadblocks.

- Next Steps and Deadlines (5 minutes):

  - Confirm next steps and set deadlines for upcoming tasks.

# 3. Stakeholder Review Meeting Agenda (M-008)

Date: 03/29/2024
Time: 11:00 AM – 12:00 PM
Location: Zoom

#### Agenda

- Project Status (10 minutes):

  - Update on key milestones and progress.

  - Share the status of current deliverables.

- Stakeholder Feedback (15 minutes):

  - Collect feedback from stakeholders on deliverables, project progress, and any new requirements.

- Change Requests (15 minutes):

  - Review any new change requests submitted since the last meeting.

  - Discuss potential impact on budget, timeline, and scope.

- Risk Update (10 minutes):

  - Highlight any critical risks identified since the last meeting.

  - Provide mitigation strategies.

- Next Milestone Overview (5 minutes):

  - Outline the next milestone and what to expect.

# 4. Risk Management Meeting Agenda (M-004)

Date: 02/02/2024
Time: 02:00 PM – 03:00 PM
Location: Microsoft Teams

#### Agenda

- Introduction to Current Risks (10 minutes):

  - Overview of new and ongoing risks.

- Risk Analysis (15 minutes):

  - Discuss the likelihood and impact of identified risks.

  - Prioritize risks based on severity.

- Mitigation Strategies (20 minutes):

  - Review existing mitigation strategies.

  - Develop additional strategies for new risks.

- Risk Monitoring (10 minutes):

  - Assign ownership of risks for tracking and follow-up.

- Next Steps (5 minutes):

  - Confirm next meeting and follow-up actions.

# 5. Change Control Meeting Agenda (M-005)

Date: 02/10/2024
Time: 01:00 PM – 02:00 PM
Location: Microsoft Teams

#### Agenda

- Introduction to Change Requests (10 minutes):

  - Overview of new change requests submitted since the last meeting.

- Impact Assessment (15 minutes):

  - Review the impact of each change on the project scope, budget, and timeline.

- Change Request Decisions (20 minutes):

  - Approve or reject change requests.

  - Discuss implementation plan for approved changes.

- Documentation Update (10 minutes):

  - Ensure all approved changes are documented and reflected in the project plan.

- Next Steps (5 minutes):

  - Assign tasks for implementing approved changes.

# 6. Lessons Learned (Mid-Project) Meeting Agenda (M-006)

Date: 03/15/2024
Time: 10:00 AM – 11:00 AM
Location: Zoom

#### Agenda

- Project Status (10 minutes):

  - Overview of current project progress and deliverables.

- Review of Successes (15 minutes):

  - Discuss what has worked well so far in the project.

  - Highlight best practices to continue using.

- Challenges and Issues (20 minutes):

  - Identify challenges faced during the project.

  - Discuss how these issues were resolved or ongoing efforts to address them.

- Lessons Learned (10 minutes):

  - Capture key lessons from both successes and challenges.

  - Document recommendations for future projects or phases.

- Next Steps (5 minutes):

  - Set expectations for the remaining phases of the project.

# 7. Project Closure Meeting Agenda (M-010)

Date: 06/15/2024
Time: 10:00 AM – 11:00 AM
Location: Zoom/Conference Room B

#### Agenda

- Project Recap (10 minutes):

  - Review of project objectives and final outcomes.

- Review of Deliverables (15 minutes):

  - Confirm completion and delivery of all project deliverables.

  - Obtain final sign-offs from stakeholders.

- Lessons Learned (15 minutes):

  - Discuss what went well and what could have been improved.

  - Document lessons learned for future projects.

- Project Closure (10 minutes):

  - Formalize the closure of the project.

  - Transition any ongoing tasks or support to the operations team.

- Celebrate Success (10 minutes):

  - Thank the team and stakeholders for their efforts.

  - Plan for any post-project celebration or recognition.

# 8. Status Review Meeting Agenda (M-009)

Date: 04/05/2024
Time: 09:00 AM – 10:00 AM
Location: Zoom

#### Agenda

- Project Progress Update (15 minutes):

  - Review of completed tasks and milestones since the last meeting.

- Upcoming Tasks (10 minutes):

  - Overview of tasks and goals for the upcoming week.

- Risk Review (10 minutes):

  - Discuss any new risks identified and their potential impact on the project.

- Issue Tracking (10 minutes):

  - Review unresolved issues and steps taken to resolve them.

- Team Feedback (10 minutes):

  - Open discussion for team members to raise any concerns or roadblocks.

- Next Steps and Deadlines (5 minutes):

  - Confirm next steps and set deadlines for upcoming tasks.

  - Ensure clarity on who is responsible for each action item.

# 10. Stakeholder Review Meeting Agenda (M-003)

Date: 01/20/2024
Time: 11:00 AM – 12:00 PM
Location: Zoom

#### Agenda

- Introduction (5 minutes):

  - Recap of project objectives and timeline.

- Project Status Update (10 minutes):

  - Overview of key milestones and current progress.

  - Highlight any potential risks or delays.

- Stakeholder Feedback (15 minutes):

  - Open floor for stakeholders to provide input on current deliverables and project direction.

- Review of Deliverables (15 minutes):

  - Walkthrough of recent deliverables for approval or additional feedback.

- Next Milestones (10 minutes):

  - Present the next upcoming milestones and deliverables.

- Questions and Answers (5 minutes):

  - Open the floor for any additional questions or concerns from stakeholders.

# 1. Meeting Minutes: Kick-Off Meeting (M-001)

Date: 01/05/2024
Time: 10:00 AM – 11:00 AM
Location: Zoom/Conference Room A
Participants: Project Manager, Sponsor, Project Team

#### Key Discussion Points:

- Project Overview: The project manager introduced the project objectives, goals, and key milestones.

- Project Scope: High-level scope was reviewed, including app features such as user roles, procurement management, and inventory system.

- Roles and Responsibilities: Each team member's role was clarified, with the project manager overseeing communication and development.

- Communication Plan: The team agreed on weekly status updates via Zoom and Jira for tracking.

- Risk Identification: Initial risks discussed included supplier integration and data security.

#### Decisions Made:

- Weekly meetings to review progress.

- UI/UX team to start wireframing on 01/10/2024.

#### Action Items:

- UI/UX team to deliver initial wireframes by 01/20/2024.

- Project manager to schedule a stakeholder review meeting on 01/20/2024.

# 2. Meeting Minutes: Weekly Status Update (M-007)

Date: 03/22/2024
Time: 09:00 AM – 10:00 AM
Location: Zoom
Participants: Project Manager, Development Team

#### Key Discussion Points:

- Progress Update: Task progress was reviewed. User registration back-end was completed on time.

- Upcoming Tasks: The team will begin the development of the admin inventory management module.

- Risks: Identified potential risk in delayed supplier API integration.

#### Decisions Made:

- Delay supplier API integration until the third phase, focusing first on admin features.

#### Action Items:

- Development team to start admin inventory management UI design.

- Project manager to update risk log for supplier API delays.

# 3. Meeting Minutes: Stakeholder Review (M-003)

Date: 01/20/2024
Time: 11:00 AM – 12:00 PM
Location: Zoom
Participants: Project Manager, Stakeholders

#### Key Discussion Points:

- Project Status: Presented the progress on user registration and wireframes for the parent dashboard.

- Stakeholder Feedback: Stakeholders suggested improving parent notifications and adding supplier ratings.

- Change Requests: Stakeholders requested the inclusion of bulk ordering functionality.

#### Decisions Made:

- Agreed to add supplier ratings as a low-priority feature.

- Bulk ordering functionality to be included in the next iteration.

#### Action Items:

- UI/UX team to design bulk ordering feature.

- Project manager to document changes and update the project scope.

# 4. Meeting Minutes: Risk Management Meeting (M-004)

Date: 02/02/2024
Time: 02:00 PM – 03:00 PM
Location: Microsoft Teams
Participants: Project Manager, Risk Team

#### Key Discussion Points:

- Current Risks: Reviewed supplier integration delays and data encryption challenges.

- Mitigation Strategies: Agreed to engage suppliers earlier and create fallback plans.

#### Decisions Made:

- Move encryption tasks ahead of schedule to avoid security delays.

#### Action Items:

- Project manager to update risk log and schedule weekly risk reviews.

- Encryption to be prioritized for the next development phase.

# 5. Meeting Minutes: Change Control Meeting (M-005)

Date: 02/10/2024
Time: 01:00 PM – 02:00 PM
Location: Microsoft Teams
Participants: Project Manager, Change Control Board

#### Key Discussion Points:

- New Change Requests: Discussed two change requests: adding AI-powered supply prediction and enhancing the parent dashboard.

- Impact Assessment: Reviewed the impact of the changes on budget and timeline.

#### Decisions Made:

- AI-powered supply prediction was approved with no significant impact.

- Parent dashboard enhancements were postponed until the next phase.

#### Action Items:

- Development team to integrate AI features starting 03/01/2024.

- Project manager to update scope and documentation.

# 6. Meeting Minutes: Lessons Learned (Mid-Project) (M-006)

Date: 03/15/2024
Time: 10:00 AM – 11:00 AM
Location: Zoom
Participants: Project Manager, Team, Stakeholders

#### Key Discussion Points:

- Successes: Identified successes in the smooth roll-out of the user registration system and early wireframe feedback.

- Challenges: Faced delays in supplier integration and encryption issues.

- Lessons Learned: Importance of early engagement with external suppliers.

#### Decisions Made:

- Improve the communication flow with third-party suppliers.

- Set up a contingency plan for supplier-related delays.

#### Action Items:

- Project manager to meet suppliers directly for future phases.

# 7. Meeting Minutes: Status Review Meeting (M-009)

Date: 04/05/2024
Time: 09:00 AM – 10:00 AM
Location: Zoom
Participants: Project Manager, Team

#### Key Discussion Points:

- Project Progress: Admin dashboard is 90% complete.

- Issues: Bulk ordering UI is behind schedule due to resource constraints.

#### Decisions Made:

- Extend bulk ordering timeline by one week.

#### Action Items:

- Development team to finalize bulk ordering UI by 04/12/2024.

# 8. Meeting Minutes: Stakeholder Review Meeting (M-008)

Date: 03/29/2024
Time: 11:00 AM – 12:00 PM
Location: Zoom
Participants: Project Manager, Stakeholders

#### Key Discussion Points:

- Project Progress: Shared updates on completed user authentication system.

- Stakeholder Feedback: Requested faster load times on parent dashboard.

#### Decisions Made:

- Agreed to prioritize performance optimization in the next development sprint.

#### Action Items:

- Development team to work on performance improvements starting 04/01/2024.

# 9. Meeting Minutes: Weekly Status Update (M-009)

Date: 04/05/2024
Time: 09:00 AM – 10:00 AM
Location: Zoom
Participants: Project Manager, Development Team

#### Key Discussion Points:

- Project Progress:

  - Reviewed the status of the admin dashboard, which is 90% complete.

  - Bulk ordering system UI design is 50% complete but behind schedule due to resource limitations.

- Upcoming Tasks:

  - Admin dashboard testing to begin on 04/07/2024.

  - Bulk ordering UI completion timeline was extended by one week.

- Risks:

  - The team identified potential delays if bulk ordering tasks aren’t completed by the new deadline.

  - Discussed the upcoming supplier integration that may require additional support.

- Team Feedback:

  - Some team members raised concerns about the overlapping of testing and UI development timelines.

#### Decisions Made:

- Agreed to extend the bulk ordering timeline by one week.

- Assigned additional resources to assist with the supplier integration tasks starting 04/10/2024.

#### Action Items:

- Development team to complete bulk ordering UI by 04/12/2024.

- QA team to start admin dashboard testing on 04/07/2024.

- Project manager to update the project timeline and communicate the changes to stakeholders.

# 10. Meeting Minutes: Project Closure Meeting (M-010)

Date: 06/15/2024
Time: 10:00 AM – 11:00 AM
Location: Zoom/Conference Room B
Participants: Project Manager, Project Sponsor, Project Team

#### Key Discussion Points:

- Project Recap:

  - The project manager provided a summary of the entire project lifecycle, highlighting the achievements and key milestones.

  - All deliverables, including the user registration system, bulk ordering system, and supplier integration, were successfully completed.

- Review of Deliverables:

  - Stakeholders signed off on the final deliverables, including performance optimizations, AI-powered supply predictions, and parent dashboard features.

- Lessons Learned:

  - Discussed the importance of early supplier engagement and better communication with third-party vendors.

  - Noted the challenge of resource management in overlapping development and testing timelines.

- Next Steps:

  - The project officially transitioned to the support and operations team.

  - A celebration for the team was discussed as recognition for their work.

#### Decisions Made:

- Official sign-off was given by the sponsor and stakeholders.

- The project was declared complete and transitioned to operations for ongoing support and updates.

#### Action Items:

- Project manager to prepare the final project report for archiving.

- Operations team to take over project maintenance starting 06/20/2024.

- Organize a team celebration for 06/30/2024.