### Monthly Budget Report: Month 1 (January 2024)

Project Name: School Supplies App
Prepared By: Project Manager Sarah Lee
Reporting Period: January 2024
Total Project Budget: $1,000,000
Budget Allocated for January: $150,000

| Category | Planned Budget | Actual Spend | Variance | Notes |
| --- | --- | --- | --- | --- |
| Human Resources | $80,000 | $75,000 | -$5,000 | Developer and designer onboarding |
| Technical Resources | $30,000 | $28,000 | -$2,000 | Initial cloud setup and licenses |
| Administrative Costs | $20,000 | $21,000 | +$1,000 | Slight overspend on legal fees |
| Contingency | $10,000 | $5,000 | -$5,000 | Fewer unforeseen expenses |
| Total | $150,000 | $129,000 | -$21,000 | Overall within budget |

Summary:
The project remained under budget for January, with actual spending totaling $129,000 compared to the planned budget of $150,000. Human resources and technical costs were slightly below expectations, while administrative costs slightly exceeded projections due to legal fees.

### Monthly Budget Report: Month 2 (February 2024)

Project Name: School Supplies App
Prepared By: Project Manager Sarah Lee
Reporting Period: February 2024
Total Project Budget: $1,000,000
Budget Allocated for February: $140,000

| Category | Planned Budget | Actual Spend | Variance | Notes |
| --- | --- | --- | --- | --- |
| Human Resources | $80,000 | $82,000 | +$2,000 | Increased workload for developers |
| Technical Resources | $30,000 | $32,000 | +$2,000 | Additional cloud infrastructure needed |
| Administrative Costs | $20,000 | $19,000 | -$1,000 | Administrative costs lower than planned |
| Contingency | $10,000 | $5,000 | -$5,000 | Minimal unforeseen expenses |
| Total | $140,000 | $138,000 | -$2,000 | Overall within budget |

Summary:
February’s expenses remained within budget, with only minor variances. The increase in human resource spending was due to additional hours worked, while technical resources saw a slight increase due to cloud infrastructure needs.

### Monthly Budget Report: Month 3 (March 2024)

Project Name: School Supplies App
Prepared By: Project Manager Sarah Lee
Reporting Period: March 2024
Total Project Budget: $1,000,000
Budget Allocated for March: $160,000

| Category | Planned Budget | Actual Spend | Variance | Notes |
| --- | --- | --- | --- | --- |
| Human Resources | $90,000 | $95,000 | +$5,000 | Extra design work completed |
| Technical Resources | $40,000 | $39,000 | -$1,000 | Within budget for cloud and software |
| Administrative Costs | $20,000 | $19,000 | -$1,000 | Lower than expected legal expenses |
| Contingency | $10,000 | $5,000 | -$5,000 | No major unforeseen expenses |
| Total | $160,000 | $158,000 | -$2,000 | On target for March |

Summary:
March ended within the allocated budget, with actual expenses coming in at $158,000. Human resources saw an increase due to additional design tasks, but technical and administrative costs were well-managed.

### Monthly Budget Report: Month 4 (April 2024)

Project Name: School Supplies App
Prepared By: Project Manager Sarah Lee
Reporting Period: April 2024
Total Project Budget: $1,000,000
Budget Allocated for April: $170,000

| Category | Planned Budget | Actual Spend | Variance | Notes |
| --- | --- | --- | --- | --- |
| Human Resources | $100,000 | $105,000 | +$5,000 | Increased testing hours for developers |
| Technical Resources | $40,000 | $38,000 | -$2,000 | Efficient cloud usage |
| Administrative Costs | $20,000 | $19,500 | -$500 | Slightly under budget |
| Contingency | $10,000 | $7,500 | -$2,500 | Managed unforeseen costs effectively |
| Total | $170,000 | $170,000 | $0 | On budget for April |

Summary:
April finished exactly on budget, with $170,000 spent. Human resources were higher due to increased hours in testing, but technical and administrative costs balanced out to ensure no budget overrun.

### Monthly Budget Report: Month 5 (May 2024)

Project Name: School Supplies App
Prepared By: Project Manager Sarah Lee
Reporting Period: May 2024
Total Project Budget: $1,000,000
Budget Allocated for May: $180,000

| Category | Planned Budget | Actual Spend | Variance | Notes |
| --- | --- | --- | --- | --- |
| Human Resources | $100,000 | $105,000 | +$5,000 | Final push for testing and development |
| Technical Resources | $50,000 | $48,000 | -$2,000 | Cloud usage optimized |
| Administrative Costs | $20,000 | $22,000 | +$2,000 | Slight overrun on legal services |
| Contingency | $10,000 | $5,000 | -$5,000 | No major unforeseen expenses |
| Total | $180,000 | $180,000 | $0 | On budget for May |

Summary:
May saw an increase in human resources as the final development and testing were completed, but the overall budget was balanced, with $180,000 spent as planned.

### Monthly Budget Report: Month 6 (June 2024)

Project Name: School Supplies App
Prepared By: Project Manager Sarah Lee
Reporting Period: June 2024
Total Project Budget: $1,000,000
Budget Allocated for June: $200,000

| Category | Planned Budget | Actual Spend | Variance | Notes |
| --- | --- | --- | --- | --- |
| Human Resources | $120,000 | $118,000 | -$2,000 | Minor savings in team hours |
| Technical Resources | $50,000 | $52,000 | +$2,000 | Final cloud setup and testing complete |
| Administrative Costs | $20,000 | $21,000 | +$1,000 | Small overrun in admin costs |
| Contingency | $10,000 | $7,000 | -$3,000 | Unused contingency |
| Total | $200,000 | $198,000 | -$2,000 | Slightly under budget for June |

Summary:
June ended slightly under budget, with $198,000 spent out of the allocated $200,000. Technical resources saw a minor increase due to final cloud and testing setups, but overall, the project remained financially stable.

# Conclusion

After six months, the project remains within its allocated budget, with minor variances being controlled through resource reallocation and efficient planning. The total project budget of $1,000,000 is being carefully monitored, and adjustments are made as needed to ensure the project continues to progress on time and within cost.