#### 1. GitHub – Version Control and Code Repository

Resource/Tool: GitHub
Primary Purpose:

- Used for version control, code collaboration, and repository management.

- Enables the development team to manage multiple code branches, collaborate efficiently, and track code changes.

- Serves as the central hub for managing code reviews and pull requests.

Management Strategy:

- Access Control: Only authorized developers will have push and pull access. Admin-level permissions will be restricted to the lead developer and project manager.

- Branching Strategy: GitFlow strategy will be followed with clear distinctions between feature, release, and master branches.

- Backup and Recovery: GitHub's built-in backup features will be utilized, with additional local backups scheduled weekly by the lead developer.

- Performance Monitoring: The repository will be regularly monitored for merge conflicts, repository size, and code quality by the lead developer.

Handling Resource:

- Lead Responsible: John Doe (Lead Developer)

- Backup: Emily Davis (Project Coordinator) will ensure repository documentation is up to date and handle access control issues when needed.

#### 2. Amazon Web Services (AWS) – Cloud Infrastructure and Hosting

Resource/Tool: AWS (EC2, S3, RDS)
Primary Purpose:

- AWS provides the cloud infrastructure for hosting the app, including the servers (EC2), databases (RDS), and file storage (S3).

- Scalable resources will allow the system to handle traffic spikes (e.g., during the back-to-school season) and ensure system reliability.

Management Strategy:

- Resource Allocation: AWS resources will be auto-scaled based on traffic needs. EC2 instances will be monitored and adjusted as required.

- Backup and Recovery: S3 will store all application backups, with snapshots taken daily. RDS backups will be automated with a retention policy of 30 days.

- Performance Monitoring: AWS CloudWatch will monitor uptime, server performance, and traffic load. Alerts will be set for critical thresholds.

- Security: All servers and databases will be secured with firewalls, SSL/TLS encryption, and security groups. Access will be restricted based on the least privilege principle.

Handling Resource:

- Lead Responsible: Robert Green (Security Specialist) for security and data protection, Mike Johnson (Back-End Developer) for server management.

- Backup: AWS-certified developer or cloud specialist will act as backup if resource-related issues arise.

#### 3. Jenkins – Continuous Integration/Continuous Deployment (CI/CD)

Resource/Tool: Jenkins
Primary Purpose:

- Automates the testing, integration, and deployment of new code into the production environment.

- Ensures that each code commit is automatically tested and deployed without manual intervention, reducing deployment errors.

Management Strategy:

- Configuration: Jenkins will be configured to automatically trigger builds on code commits to the development branch. Successful builds will proceed to the staging environment, followed by the production environment.

- Error Handling: Any build errors will trigger automatic notifications to the development team for immediate resolution.

- Backup: Jenkins configurations will be backed up weekly, and any failed builds will have rollback scripts in place.

Handling Resource:

- Lead Responsible: John Doe (Lead Developer)

- Backup: Sarah White (QA Specialist) to handle Jenkins testing pipelines.

#### 4. Slack – Team Communication and Collaboration

Resource/Tool: Slack
Primary Purpose:

- Serves as the primary communication tool for the development, design, and management teams.

- Channels are created for specific areas (e.g., #development, #design, #qa) to ensure clear communication across teams.

Management Strategy:

- Access Control: Each team member will be granted access to relevant channels. The project coordinator will manage and monitor channel permissions.

- Integrations: Slack will be integrated with GitHub and Jenkins for notifications about code commits, deployments, and build statuses.

- Performance Monitoring: Slack usage will be monitored to ensure that communication is effective and no vital updates are missed. Project coordinator will organize weekly channel reviews.

Handling Resource:

- Lead Responsible: Emily Davis (Project Coordinator)

- Backup: Jane Smith (UX/UI Designer) to monitor communication and handle any access issues.

#### 5. Figma – Design and Prototyping Tool

Resource/Tool: Figma
Primary Purpose:

- Figma is the primary tool for designing and prototyping the user interface and experience of the app.

- It allows for collaborative design work where multiple designers and stakeholders can provide feedback in real time.

Management Strategy:

- Access Control: Figma projects will be managed by the lead designer, and only the design team will have edit access. Stakeholders and developers will have view/comment access.

- File Organization: Each project in Figma will follow a strict folder structure to differentiate between wireframes, high-fidelity prototypes, and final designs.

- Versioning: Design versions will be tracked using Figma’s built-in version control. Any significant design changes will be documented.

Handling Resource:

- Lead Responsible: Jane Smith (Lead UX/UI Designer)

- Backup: Mike Johnson (Back-End Developer) to ensure design handoff and implementation is seamless.

#### 6. Jira – Project Management and Issue Tracking

Resource/Tool: Jira
Primary Purpose:

- Used to track project progress, manage tasks, sprints, and milestones, and monitor bug reports and development issues.

- All project tasks will be broken down into user stories and assigned to team members, with clear deadlines and priorities.

Management Strategy:

- Task Assignment: The project manager will oversee all task assignments, while individual team leads will monitor their team’s progress in Jira.

- Sprint Planning: Bi-weekly sprint planning will be done in Jira, where tasks are prioritized based on project milestones.

- Reporting: Weekly progress reports will be generated in Jira to provide a snapshot of task completion, roadblocks, and upcoming work.

- Backup and Recovery: Jira data will be backed up daily through the Atlassian cloud service.

Handling Resource:

- Lead Responsible: Sarah Lee (Project Manager)

- Backup: Emily Davis (Project Coordinator) will manage the task board and ensure all tasks are updated regularly.

#### 7. Postman – API Testing Tool

Resource/Tool: Postman
Primary Purpose:

- Used by the QA and development teams to test and debug the API integration with third-party suppliers and internal modules.

- Automates API calls to ensure proper data flow between the app’s backend and external systems.

Management Strategy:

- API Test Management: All API endpoints will be tested regularly using Postman, and test results will be saved and reviewed weekly.

- Collaboration: Test collections will be shared among the QA and development teams to ensure consistency in testing.

- Error Handling: Any API errors or failures during testing will be documented and flagged for the development team to resolve.

Handling Resource:

- Lead Responsible: Mike Johnson (Back-End Developer)

- Backup: Sarah White (QA Specialist) to ensure testing accuracy and manage Postman collections.

#### 8. Google Cloud Services – Database and Storage Backup

Resource/Tool: Google Cloud Services
Primary Purpose:

- Provides additional cloud-based storage and backup for critical project documents, databases, and configurations.

- Acts as a secondary backup platform to AWS for disaster recovery purposes.

Management Strategy:

- Backup Schedule: Critical files and databases will be backed up to Google Cloud daily. A retention policy of 30 days will be enforced.

- Access Control: Only the project manager, lead developer, and security specialist will have access to Google Cloud backups.

- Monitoring: Regular monitoring of backup logs will ensure that all scheduled backups are completed without errors.

Handling Resource:

- Lead Responsible: Robert Green (Security Specialist)

- Backup: John Doe (Lead Developer) to manage access control and monitor backup integrity.

#### 9. Selenium – Automated Testing

Resource/Tool: Selenium
Primary Purpose:

- Used by the QA team to automate browser-based tests, ensuring that all user-facing functionalities work as expected on different devices and browsers.

Management Strategy:

- Test Case Development: QA specialists will write automated test scripts to cover all major user journeys.

- Test Execution: Selenium tests will run nightly, with results automatically reported in Jira.

- Error Handling: Any failed tests will be automatically flagged for the development team to address.

Handling Resource:

- Lead Responsible: Sarah White (QA Specialist)

- Backup: Mike Johnson (Back-End Developer) to troubleshoot failed test cases and provide technical support.