# 1. Team Acquisition Strategy

| Objective | Strategy |
| --- | --- |
| Ensure the project has the necessary skilled resources | Identify internal and external resources based on project needs. Use contractors, third-party vendors, or recruitment as needed. |
| Minimize delays in acquiring resources | Collaborate with the HR department to streamline the recruitment and onboarding process. |
| Assign roles based on experience and expertise | Match skills with roles and responsibilities as per the project requirement. Ensure appropriate skill levels for critical roles. |
| Maintain budget control | Acquire resources within the budget and ensure any additional cost is reviewed before approval. |

# 2. Resource Acquisition Process

The resource acquisition process will involve the following steps:

- Resource Requirement Identification:

  - The project manager and team leads identify the number and type of resources required based on the project schedule and scope.

  - Skill sets, experience levels, and availability are documented.

- Internal and External Recruitment:

  - Internal Resources: Check if internal staff can be reassigned or seconded to the project.

  - External Resources: If internal resources are not available, initiate external recruitment with the HR department or engage contractors/vendors.

- Resource Onboarding:

  - After resource acquisition, new team members will undergo onboarding, which includes project orientation, training, and role assignment.

# 3. Roles and Required Resources

| Role | Required Skills/Experience | Number of Resources | Source | Priority | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Project Manager | Project management, leadership, communication | 1 | Internal | High | Acquired | Existing internal resource |
| UI/UX Designer | Graphic design, user interface design, prototyping | 1 | External | High | In progress | UI/UX recruitment agency is sourcing candidates |
| Front-End Developer | HTML/CSS, JavaScript, React, mobile app development | 2 | Internal/External | Medium | 1 Acquired, 1 Needed | One position still open, sourcing internally |
| Back-End Developer | API development, database design, server-side programming | 2 | External | High | Acquired | Both resources hired from external vendors |
| Quality Assurance (QA) | Software testing, automation, manual testing, defect tracking | 2 | Internal | High | Acquired | Internal QA team members assigned |
| Database Administrator | Database management, SQL, partitioning, performance tuning | 1 | External | Medium | In progress | Looking for a contractor for short-term assignment |
| Security Specialist | Data encryption, cyber security, compliance | 1 | External | High | In progress | Specialist being hired from a third-party firm |
| AI Specialist | AI/ML algorithms, data science, prediction modeling | 1 | Internal/External | Medium | Acquired | Internal resource acquired from data science team |
| Procurement Specialist | Vendor management, contracts, procurement processes | 1 | Internal | Low | Acquired | Internal resource assigned |
| Communication Lead | Communication strategy, reporting, stakeholder engagement | 1 | Internal | Medium | Acquired | Internal resource assigned |

# 4. Resource Acquisition Timeline

| Role | Required By | Acquisition Start Date | Acquisition End Date | Onboarding Start Date | Onboarding End Date | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Project Manager | January 2024 | December 2023 | January 2024 | January 2024 | January 2024 | Internal assignment confirmed |
| UI/UX Designer | March 2024 | February 2024 | March 2024 | March 2024 | March 2024 | Hiring via external agency |
| Front-End Developer | March 2024 | February 2024 | March 2024 | March 2024 | March 2024 | 1 internal, 1 external resource |
| Back-End Developer | March 2024 | February 2024 | March 2024 | March 2024 | March 2024 | External contractor hired |
| Quality Assurance (QA) | April 2024 | March 2024 | April 2024 | April 2024 | April 2024 | Internal QA resources assigned |
| Database Administrator | March 2024 | February 2024 | March 2024 | March 2024 | March 2024 | Contractor for a 6-month term |
| Security Specialist | April 2024 | March 2024 | April 2024 | April 2024 | April 2024 | Specialist from a security firm |
| AI Specialist | May 2024 | April 2024 | May 2024 | May 2024 | May 2024 | Internal data science resource assigned |

# 5. Team Budget and Cost Estimates

| Role | Hourly Rate (USD) | Estimated Hours | Total Cost Estimate (USD) | Notes |
| --- | --- | --- | --- | --- |
| Project Manager | $75 | 800 | $60,000 | Internal, salaried position |
| UI/UX Designer | $70 | 600 | $42,000 | External agency, contract-based |
| Front-End Developer | $65 | 1,000 | $65,000 | 1 internal, 1 external |
| Back-End Developer | $80 | 1,000 | $80,000 | External contractors |
| Quality Assurance (QA) | $55 | 800 | $44,000 | Internal team members |
| Database Administrator | $75 | 500 | $37,500 | External contractor |
| Security Specialist | $85 | 600 | $51,000 | External specialist from security firm |
| AI Specialist | $90 | 400 | $36,000 | Internal data science expert |
| Procurement Specialist | $60 | 400 | $24,000 | Internal resource assigned |

# 6. Performance Evaluation

| Role | Evaluation Criteria | Frequency | Responsible |
| --- | --- | --- | --- |
| Project Manager | Task completion, leadership, decision-making | Monthly | Executive Sponsor |
| UI/UX Designer | Quality of designs, user feedback, adherence to design guidelines | Monthly | Project Manager |
| Front-End Developer | Quality of code, completion of tasks, bug resolution | Bi-weekly | Development Lead |
| Back-End Developer | Database integration, API implementation, performance | Bi-weekly | Development Lead |
| Quality Assurance (QA) | Defect tracking, testing efficiency, overall quality of product | Monthly | Project Manager |
| Database Administrator | Performance tuning, data security, backups | Monthly | IT Manager |
| Security Specialist | Compliance with security protocols, data encryption, vulnerability management | Monthly | IT Security Lead |
| AI Specialist | Model accuracy, prediction performance, resource optimization | Monthly | Data Science Lead |

# 7. Resource Acquisition Risks and Mitigation

| Risk | Impact | Likelihood | Mitigation Strategy |
| --- | --- | --- | --- |
| Delayed hiring of external contractors | Delayed project timelines | High | Initiate recruitment early, use contract agencies for urgent needs |
| Insufficient skill level in hired resources | Low-quality deliverables | Medium | Conduct detailed interviews, require certifications for key roles |
| Budget overruns for specialized resources | Budget impact | Medium | Monitor resource costs, allocate budget reserves for critical roles |
| Availability of internal resources | Delayed project phases | High | Collaborate with HR to prioritize resource allocation |