### 1. Procurement Activity 1: UI/UX Design Services

- Description:
Procurement of external UI/UX design services for developing the user interface and overall user experience of the School Supplies Application.

- Procurement Process:

  - Request for Proposal (RFP) was sent to three external design agencies.

  - Received proposals from two vendors: Design Studio A and Creative Solutions.

  - Creative Solutions was selected based on cost-effectiveness, experience in educational app design, and timeline availability.

- Supplier:
Creative Solutions (External Agency)

- Deliverables:

  - Complete wireframe and prototype designs for the mobile app and web platform.

  - High-fidelity mockups for key user journeys such as registration, checkout, and order tracking.

- Cost:
$42,000

- Timeline:
March 1, 2024 - March 31, 2024

- Contract Type:
Fixed Price

- Performance Evaluation:
Deliverables were provided on time, and feedback from internal stakeholders was positive. The designs met accessibility standards and followed branding guidelines.

### 2. Procurement Activity 2: Payment Gateway Integration Services

- Description:
Procurement of third-party payment gateway services for processing transactions securely and ensuring compliance with PCI-DSS standards.

- Procurement Process:

  - Identified four potential payment gateway providers: Stripe, PayPal, Square, and Authorize.net.

  - Stripe was selected due to its easy integration with the development framework, competitive pricing, and advanced security features.

- Supplier:
Stripe (Payment Service Provider)

- Deliverables:

  - Full integration of Stripe payment services for credit cards, PayPal, and Apple Pay.

  - PCI-DSS compliance report and data encryption setup.

- Cost:
Transaction fees: 2.9% + $0.30 per transaction

- Timeline:
April 1, 2024 - April 15, 2024

- Contract Type:
Per Transaction Fee

- Performance Evaluation:
Integration was completed ahead of schedule, and testing indicated no issues with security or transaction processing. The service met project and compliance requirements.

### 3. Procurement Activity 3: Cloud Hosting Services (AWS)

- Description:
Procurement of cloud infrastructure services for hosting the application, databases, and scaling for peak traffic.

- Procurement Process:

  - Analyzed three leading cloud platforms: Amazon Web Services (AWS), Microsoft Azure, and Google Cloud.

  - Selected AWS due to its extensive scalability, security features, and global data centers.

- Supplier:
Amazon Web Services (AWS)

- Deliverables:

  - EC2 instances for application hosting.

  - RDS database for secure and scalable data storage.

  - CloudWatch for monitoring and auto-scaling.

- Cost:
$5,000/month (estimated)

- Timeline:
April 1, 2024 - Ongoing

- Contract Type:
Pay-as-you-go pricing model.

- Performance Evaluation:
The infrastructure has been reliable, with 99.99% uptime. AWS auto-scaling has handled peak traffic well, and cost controls are in place to prevent overages.

### 4. Procurement Activity 4: Cybersecurity and Data Encryption

- Description:
Procurement of cybersecurity services to ensure data encryption, secure API integration, and overall protection of the application.

- Procurement Process:

  - Sought quotes from three cybersecurity firms: SecureIT Solutions, CyberProtect, and DataGuard.

  - CyberProtect was selected for its competitive pricing, strong references, and expertise in educational app security.

- Supplier:
CyberProtect (Cybersecurity Firm)

- Deliverables:

  - Data encryption for payment and personal data.

  - Secure API setup to prevent unauthorized access.

  - Vulnerability testing and penetration testing reports.

- Cost:
$25,000

- Timeline:
April 20, 2024 - May 10, 2024

- Contract Type:
Fixed Price

- Performance Evaluation:
Security testing was thorough, and all vulnerabilities were addressed. Data encryption has met FERPA and GDPR compliance standards, and no security breaches have occurred.

### 5. Procurement Activity 5: AI Development and Integration

- Description:
Procurement of AI development services for creating the supply prediction tool within the application.

- Procurement Process:

  - Evaluated three AI development firms: AIWorks, DataDriven, and NextGen AI.

  - AIWorks was selected due to its experience with predictive modeling and machine learning for e-commerce.

- Supplier:
AIWorks (AI Development Firm)

- Deliverables:

  - AI-powered supply prediction model based on historical data.

  - Integration of the model with the existing app platform.

  - Training and documentation for the internal data science team.

- Cost:
$50,000

- Timeline:
May 1, 2024 - June 1, 2024

- Contract Type:
Fixed Price

- Performance Evaluation:
The AI model is delivering accurate predictions and has improved the efficiency of supply orders. Integration was seamless, and internal stakeholders are satisfied with the tool's performance.

### 1. Request for Information (RFI) – Cloud Hosting Solutions

Subject: RFI for Cloud Hosting Solutions

Date: [Date]

Introduction:
The School Supplies Application project is exploring options for cloud hosting solutions to ensure scalable and secure infrastructure. This RFI is intended to gather information on available cloud hosting services, capabilities, security measures, and pricing.

Objective:
The goal is to assess various cloud providers that can offer reliable, secure, and scalable hosting services to handle web and mobile app traffic.

Requested Information:

- Overview of your cloud hosting services.

- Scalability and flexibility of infrastructure.

- Security measures and compliance (e.g., GDPR, FERPA).

- Pricing structure (e.g., pay-as-you-go, fixed, or tiered).

- Service Level Agreements (SLAs) for uptime.

- Support and maintenance options.

Submission Deadline:
Please submit your responses by [Submission Date].

Contact Information:
[Project Manager’s Name]
[Email Address]
[Phone Number]

### 2. Request for Quotation (RFQ) – UI/UX Design Services

Subject: RFQ for UI/UX Design Services

Date: [Date]

Introduction:
The School Supplies Application project requires professional UI/UX design services to develop a user-friendly interface for the application. We are seeking quotations from vendors with experience in educational or e-commerce applications.

Scope of Work:

- Development of wireframes and prototypes for the web and mobile app.

- High-fidelity mockups of critical user journeys (e.g., registration, checkout, order tracking).

- Adherence to accessibility standards (e.g., ADA compliance).

Deliverables:

- Complete design files (Figma, Sketch, Adobe XD, etc.).

- User interaction diagrams and flowcharts.

- Branding and UI component guidelines.

Quotation Requirements:

- Breakdown of costs (e.g., hourly rate or fixed price).

- Timeline for design completion.

- Examples of similar projects.

- Any additional charges for revisions.

Submission Deadline:
Please submit your quotations by [Submission Date].

Contact Information:
[Project Manager’s Name]
[Email Address]
[Phone Number]

### 3. Request for Proposal (RFP) – Payment Gateway Integration

Subject: RFP for Payment Gateway Integration Services

Date: [Date]

Introduction:
The School Supplies Application project is seeking proposals for payment gateway integration services. The application requires secure and efficient payment processing capabilities for credit cards, PayPal, and other digital payment methods.

Objective:
The primary objective is to integrate a payment gateway that complies with PCI-DSS standards, provides data encryption, and offers multiple payment options for users.

Scope of Work:

- Integration of payment gateway with the mobile and web platforms.

- Ensure compliance with PCI-DSS standards.

- Support for major payment methods (credit cards, PayPal, Apple Pay, etc.).

- Implementation of security protocols for data encryption and fraud prevention.

Proposal Requirements:

- Proposed solution for payment integration.

- Detailed pricing for setup, transaction fees, and maintenance.

- Estimated timeline for integration.

- Case studies or references from similar projects.

- Support and maintenance options post-launch.

Evaluation Criteria:

- Cost-effectiveness.

- Security features and compliance.

- Experience in handling similar projects.

- Proposed timeline for project completion.

Submission Deadline:
Please submit your proposal by [Submission Date].

Contact Information:
[Project Manager’s Name]
[Email Address]
[Phone Number]

### 4. Request for Information (RFI) – Cybersecurity and Data Protection

Subject: RFI for Cybersecurity and Data Protection Services

Date: [Date]

Introduction:
The School Supplies Application project is focused on ensuring robust security measures for handling sensitive data. This RFI seeks information on cybersecurity solutions and services that can protect the application against cyber threats and ensure data protection.

Requested Information:

- Overview of your cybersecurity services (e.g., encryption, vulnerability testing, secure APIs).

- Compliance with data protection laws (GDPR, FERPA).

- Capabilities in securing web and mobile applications.

- Penetration testing services and associated costs.

- Measures for continuous monitoring and incident response.

- Service Level Agreement (SLA) options for response time in case of security breaches.

Submission Deadline:
Please submit your responses by [Submission Date].

Contact Information:
[Project Manager’s Name]
[Email Address]
[Phone Number]

### 5. Request for Proposal (RFP) – AI Model for Supply Prediction

Subject: RFP for AI Model Development for Supply Prediction

Date: [Date]

Introduction:
The School Supplies Application project requires an AI-powered solution to predict supply needs based on historical data and trends. This RFP seeks proposals for the development and integration of an AI model that can automate supply chain management for schools.

Objective:
The objective is to use AI and machine learning to improve the accuracy of supply forecasts and optimize inventory management for schools and suppliers.

Scope of Work:

- Development of an AI model for predicting supply needs.

- Integration of the model with the existing platform.

- Model training on historical data from school suppliers.

- Performance optimization of the AI system to ensure timely and accurate predictions.

- Regular updates and retraining as new data becomes available.

Proposal Requirements:

- Detailed approach for developing and integrating the AI model.

- Pricing structure (e.g., fixed price, per iteration).

- Timeline for the model development and testing.

- Experience in AI development and similar case studies.

- Maintenance and support plan for the AI solution.

Evaluation Criteria:

- Innovation and technical expertise.

- Cost-effectiveness and scalability.

- Experience with AI for supply chain management.

- Implementation timeline.

Submission Deadline:
Please submit your proposal by [Submission Date].

Contact Information:
[Project Manager’s Name]
[Email Address]
[Phone Number]

### 6. Request for Quotation (RFQ) – Quality Assurance Testing Services

Subject: RFQ for Quality Assurance Testing Services

Date: [Date]

Introduction:
The School Supplies Application project requires external quality assurance (QA) testing services to ensure that the mobile and web applications meet the required standards of functionality, performance, and security.

Scope of Work:

- Functional testing of all app features (e.g., registration, payment, order tracking).

- Performance testing under varying levels of traffic.

- Usability testing to ensure ease of navigation.

- Security testing for vulnerabilities.

Quotation Requirements:

- Breakdown of testing services offered (e.g., manual, automation, security testing).

- Total cost for full testing services (fixed or hourly rates).

- Estimated time required for complete testing.

- Tools and software used for testing (e.g., Selenium, JIRA).

Submission Deadline:
Please submit your quotations by [Submission Date].

Contact Information:
[Project Manager’s Name]
[Email Address]
[Phone Number]

### 7. Request for Proposal (RFP) – Data Backup and Recovery Solutions

Subject: RFP for Data Backup and Recovery Solutions

Date: [Date]

Introduction:
The School Supplies Application project requires a reliable data backup and recovery solution to ensure the safety and availability of sensitive data, including user information and transaction records. This RFP is intended to identify a vendor that can provide a comprehensive solution for regular backups, disaster recovery, and data restoration.

Objective:
The goal is to ensure data protection and continuity in case of hardware failure, cyberattacks, or other disruptions.

Scope of Work:

- Daily automated backups of databases and application data.

- Offsite data storage options to mitigate risks from physical damage.

- Quick recovery of data in case of outages or failures.

- Disaster recovery plan and compliance with relevant regulations (GDPR, FERPA).

Proposal Requirements:

- Description of the backup solution (tools, technology used).

- Recovery Time Objective (RTO) and Recovery Point Objective (RPO).

- Pricing structure (monthly fees or one-time setup costs).

- Implementation timeline.

- Support and maintenance options.

Evaluation Criteria:

- Security of data storage and backup processes.

- Cost of solution.

- Past experience with similar solutions.

- SLA response time in case of a failure.

Submission Deadline:
Please submit your proposal by [Submission Date].

Contact Information:
[Project Manager’s Name]
[Email Address]
[Phone Number]

### 8. Request for Information (RFI) – Vendor Management Systems

Subject: RFI for Vendor Management System (VMS)

Date: [Date]

Introduction:
The School Supplies Application project is looking to integrate a Vendor Management System (VMS) to streamline supplier onboarding, performance tracking, and relationship management. This RFI seeks to gather information on available VMS solutions that can support multiple suppliers and track performance metrics.

Requested Information:

- Overview of VMS platform features (supplier onboarding, rating systems, performance tracking).

- Integration capabilities with existing ERP or accounting systems.

- Support for multiple vendor categories (e.g., local suppliers, global suppliers).

- Pricing structure for license or subscription.

- Support options and training programs for staff.

Submission Deadline:
Please submit your responses by [Submission Date].

Contact Information:
[Project Manager’s Name]
[Email Address]
[Phone Number]

### 9. Request for Proposal (RFP) – Automated Reporting System

Subject: RFP for Automated Reporting System Development

Date: [Date]

Introduction:
The School Supplies Application project requires an automated reporting system that can generate real-time reports for administrators, parents, and suppliers. The system should allow for custom report generation, data visualization, and exporting capabilities.

Objective:
The goal is to automate the generation of daily, weekly, and monthly reports that provide insights into user engagement, inventory levels, and financial transactions.

Scope of Work:

- Development of a reporting dashboard for admins and suppliers.

- Automated generation of custom reports (e.g., inventory reports, spending analysis).

- Integration with application databases and APIs.

- Ability to export reports in multiple formats (PDF, Excel, etc.).

Proposal Requirements:

- Detailed approach to building the reporting system.

- Breakdown of costs (fixed price, development hours).

- Timeline for development and integration.

- Experience with similar projects and reporting systems.

- Post-launch support and maintenance options.

Evaluation Criteria:

- Cost and timeline for development.

- Experience with automated reporting tools.

- Quality of data visualization and customization options.

Submission Deadline:
Please submit your proposal by [Submission Date].

Contact Information:
[Project Manager’s Name]
[Email Address]
[Phone Number]

### 10. Request for Quotation (RFQ) – Content Localization Services

Subject: RFQ for Content Localization Services

Date: [Date]

Introduction:
The School Supplies Application project requires localization services to translate and adapt the application’s content for multiple languages (English, Spanish, and French) while maintaining cultural relevance and accuracy.

Scope of Work:

- Translation of application text, including UI elements, help documentation, and notifications.

- Adaptation of culturally specific content for each target language.

- Review and quality assurance of the localized content.

Quotation Requirements:

- Cost per word or page for translation services.

- Estimated time for completion of localization.

- Tools or software used for localization.

- Examples of past projects and translation quality assurance measures.

Submission Deadline:
Please submit your quotation by [Submission Date].

Contact Information:
[Project Manager’s Name]
[Email Address]
[Phone Number]

### Procurement Plan 1: UI/UX Design Services

Project Name: School Supplies Application
Procurement Title: UI/UX Design Services
Procurement Method: Request for Quotation (RFQ)
Date: [Date]

Objective:
The objective of this procurement is to secure professional UI/UX design services to create a visually appealing, user-friendly interface for the School Supplies Application, ensuring an optimal user experience across all platforms (web and mobile).

Scope of Work:

- Design wireframes and prototypes for both web and mobile.

- High-fidelity mockups for user flows including registration, shopping cart, and checkout processes.

- Accessibility compliance (ADA, WCAG standards).

Procurement Process:

- The RFQ will be distributed to a minimum of 3 design agencies.

- Bids will be evaluated based on cost, experience, timeline, and design capabilities.

Budget:
$40,000 - $50,000

Timeline:
Expected to start on [Start Date] and complete by [End Date].

Evaluation Criteria:

- Pricing (30%)

- Relevant experience with educational or e-commerce apps (30%)

- Timeline for deliverables (20%)

- Design quality and previous projects (20%)

Vendor Management:

- Weekly design reviews will be held with the vendor.

- All final deliverables must be approved by the project manager and stakeholders.

Contract Type:
Fixed Price

### Procurement Plan 2: Payment Gateway Integration Services

Project Name: School Supplies Application
Procurement Title: Payment Gateway Integration
Procurement Method: Request for Proposal (RFP)
Date: [Date]

Objective:
The goal of this procurement is to integrate a secure and compliant payment gateway into the application to facilitate transactions. The selected vendor must ensure PCI-DSS compliance and support multiple payment options such as credit cards, PayPal, and Apple Pay.

Scope of Work:

- Integrate the payment gateway with both web and mobile platforms.

- Ensure compliance with security standards (PCI-DSS).

- Provide support for major payment options.

Procurement Process:

- The RFP will be issued to at least 4 vendors specializing in payment solutions.

- Proposals will be evaluated based on security features, transaction fees, and integration experience.

Budget:
$15,000 - $20,000

Timeline:
Integration must be completed by [End Date] to allow for testing and deployment before launch.

Evaluation Criteria:

- Security and PCI-DSS compliance (40%)

- Transaction fees and pricing (30%)

- Integration timeline and ease (20%)

- Vendor experience with similar projects (10%)

Vendor Management:

- Monthly progress updates with the selected vendor.

- Compliance reports will be submitted to the project manager.

Contract Type:
Fixed Price with ongoing support fees.

### Procurement Plan 3: Cloud Hosting Services (AWS)

Project Name: School Supplies Application
Procurement Title: Cloud Hosting Services
Procurement Method: Request for Information (RFI)
Date: [Date]

Objective:
To secure scalable and secure cloud hosting services for the School Supplies Application, ensuring high availability, data redundancy, and security for user data and transactions.

Scope of Work:

- Set up a cloud infrastructure with autoscaling and backup features.

- Ensure 99.9% uptime and compliance with FERPA and GDPR.

- Provide continuous monitoring and support.

Procurement Process:

- RFIs will be distributed to top cloud service providers, including AWS, Google Cloud, and Microsoft Azure.

- Information gathered will be used to evaluate potential vendors and their offerings.

Budget:
Estimated at $5,000/month based on usage.

Timeline:
The infrastructure must be operational by [End Date] to begin testing and deployment.

Evaluation Criteria:

- Uptime and scalability features (40%)

- Security and compliance certifications (30%)

- Pricing and support options (20%)

- Global data center availability (10%)

Vendor Management:

- Bi-weekly performance reviews.

- Monthly billing review to track cloud resource usage and cost.

Contract Type:
Pay-as-you-go

### Procurement Plan 4: Cybersecurity Services

Project Name: School Supplies Application
Procurement Title: Cybersecurity Services
Procurement Method: Request for Proposal (RFP)
Date: [Date]

Objective:
To procure cybersecurity services to ensure that the School Supplies Application is secure from potential threats, complies with data protection laws (GDPR, FERPA), and has strong encryption and monitoring systems.

Scope of Work:

- Perform vulnerability assessments and penetration testing.

- Set up encryption for sensitive data (user and payment data).

- Continuous monitoring and alerts for unauthorized access.

Procurement Process:

- RFP will be sent to cybersecurity firms experienced in protecting educational data and applications.

- Proposals will be evaluated based on pricing, experience, and security capabilities.

Budget:
$25,000 - $30,000

Timeline:
Work to begin immediately after contract signing, with continuous monitoring for 6 months post-deployment.

Evaluation Criteria:

- Expertise in GDPR and FERPA compliance (35%)

- Cost of services (25%)

- Monitoring and response capabilities (25%)

- Experience in education or e-commerce security (15%)

Vendor Management:

- Monthly security audit reports from the vendor.

- Critical issues to be resolved within 24 hours.

Contract Type:
Fixed Price

### Procurement Plan 5: AI-Powered Supply Prediction Tool

Project Name: School Supplies Application
Procurement Title: AI Model Development for Supply Prediction
Procurement Method: Request for Proposal (RFP)
Date: [Date]

Objective:
The objective is to develop an AI-powered tool to predict supply needs for schools based on historical data and trends, improving efficiency in inventory management and ordering processes.

Scope of Work:

- Develop an AI model to predict supply needs.

- Integrate the model with the existing platform for real-time predictions.

- Train the internal team to manage the AI tool and perform updates.

Procurement Process:

- RFPs will be sent to AI development firms with expertise in supply chain and predictive analytics.

- Proposals will be evaluated based on the AI model’s accuracy, timeline, and cost.

Budget:
$50,000 - $60,000

Timeline:
The AI tool must be operational and tested by [End Date] to support the ordering process for the next school year.

Evaluation Criteria:

- AI model’s ability to improve supply chain efficiency (40%)

- Pricing (25%)

- Vendor’s expertise in AI development (25%)

- Timeline for delivery (10%)

Vendor Management:

- Weekly progress meetings to track AI model development.

- A final performance review after tool deployment to ensure accurate predictions.

Contract Type:
Fixed Price with a support agreement for 12 months post-launch.

### Procurement Contract 1: UI/UX Design Services

Contract Title: UI/UX Design Services Agreement
Contract Number: [Contract No.]
Date: [Date]

Parties Involved:
Client: [Company Name – School Supplies Application]
Vendor: Creative Solutions (UI/UX Design Agency)

Scope of Work:
The Vendor agrees to provide UI/UX design services, including the creation of wireframes, prototypes, and high-fidelity designs for both the mobile and web versions of the School Supplies Application. The designs must adhere to accessibility standards (ADA/WCAG) and meet the client’s branding guidelines.

Deliverables:

- Complete wireframes and prototypes of key user journeys (registration, checkout, etc.).

- Final high-fidelity design files in Figma or Adobe XD.

- Style guide with UI elements and interactions.

Payment Terms:
Total contract value: $45,000

- 30% upfront upon contract signing.

- 40% upon delivery of wireframes and prototypes.

- 30% upon delivery of final designs and approval.

Timeline:
Project start date: [Start Date]
Expected completion date: [End Date]

Performance Review:
Weekly design review meetings with the Client to ensure deliverables meet project expectations.

Termination:
Either party may terminate this agreement with 14 days’ written notice. The Vendor will be compensated for completed deliverables up to the date of termination.

Signatures:
[Authorized Signatory – Client]
[Authorized Signatory – Vendor]

### Procurement Contract 2: Payment Gateway Integration

Contract Title: Payment Gateway Integration Agreement
Contract Number: [Contract No.]
Date: [Date]

Parties Involved:
Client: [Company Name – School Supplies Application]
Vendor: Stripe (Payment Gateway Provider)

Scope of Work:
The Vendor agrees to provide integration services for the Stripe payment gateway into the School Supplies Application. The integration must support credit cards, PayPal, and other payment methods. The Vendor will also ensure that the platform is PCI-DSS compliant and implement data encryption for secure transactions.

Deliverables:

- Full payment gateway integration for mobile and web platforms.

- Documentation for ongoing payment processing and transaction handling.

- PCI-DSS compliance certificate.

Payment Terms:

- $15,000 flat fee for initial setup and integration.

- Ongoing transaction fees of 2.9% + $0.30 per transaction.

Timeline:
Start date: [Start Date]
Completion date: [End Date]

Termination:
The contract may be terminated by either party with 30 days’ written notice. The Vendor will be paid for all completed work up to the termination date.

Signatures:
[Authorized Signatory – Client]
[Authorized Signatory – Vendor]

### Procurement Contract 3: Cloud Hosting Services (AWS)

Contract Title: Cloud Hosting Services Agreement
Contract Number: [Contract No.]
Date: [Date]

Parties Involved:
Client: [Company Name – School Supplies Application]
Vendor: Amazon Web Services (AWS)

Scope of Work:
AWS agrees to provide cloud hosting services for the School Supplies Application, including scalable infrastructure, data redundancy, security, and compliance with GDPR and FERPA. The Vendor will maintain a 99.9% uptime guarantee and implement disaster recovery solutions.

Deliverables:

- Cloud hosting setup for the application and database.

- Automated scaling and load balancing services.

- Daily backups and disaster recovery capabilities.

Payment Terms:

- Pay-as-you-go model based on resource usage (estimated at $5,000 per month).

Timeline:
Hosting services to be operational from [Start Date] and to remain ongoing.

Termination:
Either party may terminate the contract with 60 days’ notice. The Vendor will provide all stored data to the Client before termination.

Signatures:
[Authorized Signatory – Client]
[Authorized Signatory – Vendor]

### Procurement Contract 4: Cybersecurity Services

Contract Title: Cybersecurity Services Agreement
Contract Number: [Contract No.]
Date: [Date]

Parties Involved:
Client: [Company Name – School Supplies Application]
Vendor: CyberProtect (Cybersecurity Firm)

Scope of Work:
CyberProtect agrees to provide comprehensive cybersecurity services, including penetration testing, data encryption, and secure API integration. The Vendor will ensure compliance with FERPA and GDPR regulations, and conduct regular vulnerability assessments.

Deliverables:

- Full vulnerability assessment and penetration testing report.

- Implementation of data encryption for sensitive information (user and payment data).

- Continuous security monitoring and incident response protocols.

Payment Terms:
Total contract value: $28,000

- 50% upon signing the contract.

- 30% upon delivery of penetration testing report.

- 20% after completion of all security measures.

Timeline:
Start date: [Start Date]
Completion date: [End Date]

Termination:
The contract can be terminated with 30 days' written notice by either party. All security measures implemented up to the termination date must be handed over to the Client.

Signatures:
[Authorized Signatory – Client]
[Authorized Signatory – Vendor]

### Procurement Contract 5: AI Model Development for Supply Prediction

Contract Title: AI Supply Prediction Model Development Agreement
Contract Number: [Contract No.]
Date: [Date]

Parties Involved:
Client: [Company Name – School Supplies Application]
Vendor: AIWorks (AI Development Firm)

Scope of Work:
AIWorks agrees to develop an AI-powered supply prediction tool for the School Supplies Application. The tool will analyze historical data and generate predictions for future supply needs. The Vendor will also train the Client’s team to maintain and update the AI model.

Deliverables:

- AI model trained on historical data.

- Integration of the AI model with the existing application platform.

- Documentation and training for the Client’s team on AI model maintenance.

Payment Terms:
Total contract value: $55,000

- 20% upfront upon contract signing.

- 40% upon delivery of the AI model.

- 40% upon successful integration and testing.

Timeline:
Start date: [Start Date]
Completion date: [End Date]

Termination:
Either party may terminate this contract with 30 days’ notice. The Vendor will be paid for work completed up to the termination date.

Signatures:
[Authorized Signatory – Client]
[Authorized Signatory – Vendor]

### Contract Administration 1: UI/UX Design Services

Contract Title: UI/UX Design Services Agreement
Contract Number: [Contract No.]
Contract Administration Manager: [Project Manager Name]
Contract Start Date: [Start Date]
Contract End Date: [End Date]

#### Objective:

To manage and oversee the execution of the UI/UX design contract for the School Supplies Application project. Ensure that all deliverables, timelines, and payment schedules are met by the Vendor.

#### Key Responsibilities:

- Milestone Monitoring: Ensure the vendor delivers UI/UX wireframes, prototypes, and final designs according to the agreed timeline.

- Communication: Hold weekly review meetings to track progress and provide feedback to the vendor. All communications will be documented and shared with stakeholders.

- Change Management: Any requested design changes will be documented, approved, and managed through a formal change request process.

- Deliverable Acceptance: UI/UX deliverables will be reviewed by the project team, and any discrepancies will be reported to the vendor for revisions before final acceptance.

- Payment Schedule Management: Ensure payments are released upon meeting the predefined milestones.

#### Deliverables:

- Wireframes and Prototypes (Due: [Date])

- High-fidelity Designs (Due: [Date])

- Final UI Style Guide (Due: [Date])

#### Issue Resolution:

Any issues regarding quality, timeline delays, or design disputes will be escalated to the Contract Administration Manager and addressed through joint meetings with the vendor.

### Contract Administration 2: Payment Gateway Integration

Contract Title: Payment Gateway Integration Agreement
Contract Number: [Contract No.]
Contract Administration Manager: [Project Manager Name]
Contract Start Date: [Start Date]
Contract End Date: [End Date]

#### Objective:

To manage the vendor relationship and ensure the timely and secure integration of the Stripe payment gateway into the School Supplies Application. This includes overseeing compliance with PCI-DSS and payment security standards.

#### Key Responsibilities:

- Security Compliance: Monitor the vendor's adherence to PCI-DSS compliance, and request documentation and certifications.

- Timeline Monitoring: Ensure the vendor completes integration steps and testing according to the schedule, and escalate any delays.

- Testing and Validation: Oversee the testing phase to ensure all payment methods (credit card, PayPal, etc.) are functioning properly.

- Vendor Communication: Weekly status updates with the vendor to track progress and address issues.

- Deliverable Acceptance: Review and approve final payment integration once the system passes security checks and end-to-end tests.

#### Deliverables:

- Initial Payment Integration (Due: [Date])

- Final Compliance Report (Due: [Date])

- Testing Report (Due: [Date])

#### Issue Resolution:

In case of system malfunctions, the vendor must address and fix issues within 48 hours. Any unresolved issues will be escalated to senior management.

### Contract Administration 3: Cloud Hosting Services (AWS)

Contract Title: Cloud Hosting Services Agreement
Contract Number: [Contract No.]
Contract Administration Manager: [IT Manager Name]
Contract Start Date: [Start Date]
Contract End Date: Ongoing

#### Objective:

To administer the AWS cloud hosting services, ensuring high availability, scalability, and security for the School Supplies Application. Manage cost and resource usage while maintaining service-level agreements (SLAs) of 99.9% uptime.

#### Key Responsibilities:

- Monitoring Performance: Use AWS management tools to monitor server performance, autoscaling, and uptime.

- Cost Management: Regularly review usage reports to ensure the project stays within budget. Monitor monthly cloud service costs.

- Security Monitoring: Ensure AWS security features like encryption, firewall settings, and identity access management are properly configured.

- Incident Management: AWS incidents that affect uptime or data access will be escalated and resolved in collaboration with the vendor.

- Vendor Communication: Bi-weekly calls with AWS support to address any infrastructure-related concerns.

#### Deliverables:

- Monthly Uptime Reports (Due: [Date])

- Usage and Cost Reports (Due: [Date])

- Backup and Disaster Recovery Tests (Due: [Date])

#### Issue Resolution:

Any downtime exceeding the SLA will be escalated to AWS, with resolution expected within 24 hours. AWS credits will be applied as per their service agreement.

### Contract Administration 4: Cybersecurity Services

Contract Title: Cybersecurity Services Agreement
Contract Number: [Contract No.]
Contract Administration Manager: [Security Manager Name]
Contract Start Date: [Start Date]
Contract End Date: [End Date]

#### Objective:

To manage the cybersecurity contract and ensure the vendor provides penetration testing, encryption, and security monitoring services that meet GDPR and FERPA compliance for the School Supplies Application.

#### Key Responsibilities:

- Compliance Monitoring: Ensure the vendor performs regular security audits and provides encryption for sensitive data (user and payment information).

- Vulnerability Testing: Oversee penetration tests and review detailed reports to ensure all security issues are addressed.

- Incident Management: Track and document security breaches or incidents and ensure the vendor follows a 24-hour response window for critical vulnerabilities.

- Deliverable Monitoring: Ensure the vendor delivers quarterly reports and maintains regular security monitoring.

#### Deliverables:

- Initial Penetration Test Report (Due: [Date])

- Quarterly Security Audit (Due: [Date])

- Encryption System Deployment (Due: [Date])

#### Issue Resolution:

Any critical vulnerabilities must be addressed within 24 hours. The security team will escalate any unresolved issues to senior management, and penalties may apply for non-compliance.

### Contract Administration 5: AI-Powered Supply Prediction Tool Development

Contract Title: AI Model Development for Supply Prediction
Contract Number: [Contract No.]
Contract Administration Manager: [AI Project Manager Name]
Contract Start Date: [Start Date]
Contract End Date: [End Date]

#### Objective:

To oversee the development and integration of an AI-powered supply prediction tool by the vendor, ensuring timely delivery, accuracy of predictions, and seamless integration with the School Supplies Application platform.

#### Key Responsibilities:

- Progress Monitoring: Track the development of the AI model and monitor its training progress on historical data.

- Integration Management: Ensure the vendor successfully integrates the AI tool with the School Supplies Application platform.

- Performance Review: Conduct testing and validation of the AI model to ensure its predictions are accurate and useful for inventory management.

- Vendor Communication: Weekly calls with the vendor to track progress and resolve technical issues.

#### Deliverables:

- AI Model Prototype (Due: [Date])

- Integration with Platform (Due: [Date])

- Final AI Model Deployment and Testing (Due: [Date])

#### Issue Resolution:

In case of inaccuracies or performance issues with the AI model, the vendor will be required to address these within 5 business days. Unresolved issues will result in penalties or contract adjustments.

### Contract Closure 1: UI/UX Design Services

Contract Title: UI/UX Design Services Agreement
Contract Number: [Contract No.]
Date of Contract Closure: [Date]
Parties Involved:

- Client: [Company Name – School Supplies Application]

- Vendor: Creative Solutions (UI/UX Design Agency)

#### Summary of Services:

The UI/UX Design Services contract involved creating wireframes, prototypes, and high-fidelity designs for the School Supplies Application across web and mobile platforms. The vendor delivered all design assets, ensuring ADA compliance, and provided a style guide for the development team.

#### Deliverables Completed:

- Wireframes and prototypes for all key app screens.

- High-fidelity design files for both web and mobile.

- Final style guide and design specifications.

#### Final Payment:

All deliverables have been reviewed, approved, and signed off by the client. The final payment of $13,500 (30% of the total contract value) has been processed and completed.

#### Outstanding Issues:

There are no outstanding issues, and all requested revisions were completed satisfactorily.

#### Contract Closure Actions:

- Confirm that all project files and assets have been delivered and stored in the project repository.

- Confirm receipt of final payment by the vendor.

- Final performance review conducted with positive feedback.

#### Signatures:

[Authorized Signatory – Client]
[Authorized Signatory – Vendor]

### Contract Closure 2: Payment Gateway Integration

Contract Title: Payment Gateway Integration Agreement
Contract Number: [Contract No.]
Date of Contract Closure: [Date]
Parties Involved:

- Client: [Company Name – School Supplies Application]

- Vendor: Stripe (Payment Gateway Provider)

#### Summary of Services:

This contract involved the integration of the Stripe payment gateway with the School Supplies Application. The integration covered support for credit card transactions, PayPal, and Apple Pay, ensuring PCI-DSS compliance for secure payment handling.

#### Deliverables Completed:

- Payment gateway integration for both mobile and web platforms.

- PCI-DSS compliance validation and certification.

- Documentation for ongoing payment operations and security measures.

#### Final Payment:

The vendor successfully completed all integration tasks, and the final payment of $4,500 was processed after full implementation and testing.

#### Outstanding Issues:

There are no pending issues. All testing passed successfully, and the system is operational.

#### Contract Closure Actions:

- Confirm that all deliverables, including compliance reports, have been uploaded to the project folder.

- Ensure the vendor has been notified of contract completion.

- Final review meeting conducted and feedback submitted.

#### Signatures:

[Authorized Signatory – Client]
[Authorized Signatory – Vendor]

### Contract Closure 3: Cloud Hosting Services (AWS)

Contract Title: Cloud Hosting Services Agreement
Contract Number: [Contract No.]
Date of Contract Closure: [Date]
Parties Involved:

- Client: [Company Name – School Supplies Application]

- Vendor: Amazon Web Services (AWS)

#### Summary of Services:

This contract covered cloud hosting services for the School Supplies Application. AWS provided a secure, scalable infrastructure with autoscaling, backup, and recovery services. The contract also included continuous monitoring and support.

#### Deliverables Completed:

- Fully operational cloud infrastructure with automatic scaling and data redundancy.

- Backup and disaster recovery solutions set up.

- Regular performance and security monitoring reports submitted.

#### Final Payment:

The project used AWS services on a pay-as-you-go basis. The final monthly invoice of $5,200 was paid as of [Date].

#### Outstanding Issues:

There are no unresolved issues. All performance and uptime guarantees were met.

#### Contract Closure Actions:

- Ensure final billing and usage reports are archived for future reference.

- Confirm the vendor has been informed of contract completion.

- Final service review and performance satisfaction check conducted.

#### Signatures:

[Authorized Signatory – Client]
[Authorized Signatory – Vendor]

### Contract Closure 4: Cybersecurity Services

Contract Title: Cybersecurity Services Agreement
Contract Number: [Contract No.]
Date of Contract Closure: [Date]
Parties Involved:

- Client: [Company Name – School Supplies Application]

- Vendor: CyberProtect (Cybersecurity Firm)

#### Summary of Services:

This contract involved providing cybersecurity services, including penetration testing, vulnerability assessments, and encryption implementation to ensure the School Supplies Application complied with FERPA and GDPR regulations.

#### Deliverables Completed:

- Full vulnerability assessment report.

- Encryption of sensitive data (user and payment information).

- Continuous monitoring and final security audit submitted.

#### Final Payment:

The final payment of $8,400 was processed after all deliverables were received and approved.

#### Outstanding Issues:

No outstanding issues were reported. The vendor resolved all detected vulnerabilities within the agreed-upon timeframe.

#### Contract Closure Actions:

- Confirm that final security audit reports have been submitted and stored.

- Notify vendor of successful contract completion and review.

- Security performance was rated highly during the final review.

#### Signatures:

[Authorized Signatory – Client]
[Authorized Signatory – Vendor]

### Contract Closure 5: AI Supply Prediction Tool Development

Contract Title: AI Supply Prediction Tool Development
Contract Number: [Contract No.]
Date of Contract Closure: [Date]
Parties Involved:

- Client: [Company Name – School Supplies Application]

- Vendor: AIWorks (AI Development Firm)

#### Summary of Services:

This contract covered the development and integration of an AI-powered supply prediction tool into the School Supplies Application. The tool was designed to analyze historical data and provide supply predictions for more efficient inventory management.

#### Deliverables Completed:

- AI model trained on historical data and integrated with the platform.

- Documentation and training provided to the internal team.

- Testing completed with satisfactory performance results.

#### Final Payment:

The final payment of $22,000 was processed after the successful completion of testing and deployment of the AI tool.

#### Outstanding Issues:

There are no outstanding issues. All testing and performance results were approved.

#### Contract Closure Actions:

- Ensure all project files and training materials are stored.

- Notify vendor of contract closure and conduct final performance review.

- Satisfaction survey completed, and the vendor received positive feedback.

#### Signatures:

[Authorized Signatory – Client]
[Authorized Signatory – Vendor]