#### Weekly Quality Assurance Report Template

Project Name: School Supplies App Development
Report Period: [Week Start Date] - [Week End Date]
Report Prepared By: [Quality Assurance Manager]
Date Prepared: [Date]

| Week | Report Period | Activities Conducted | Key Findings | Action Items/Recommendations | Status | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| Week 1 | 01/01/2024 - 01/07/2024 | Conducted initial quality planning and kick-off meeting. | No significant issues identified. | Finalize Quality Management Plan and communicate to the team. | Completed | Plan approved and distributed. |
| Week 2 | 01/08/2024 - 01/14/2024 | Reviewed project requirements and design documents. Conducted peer reviews for user registration module design. | Minor design inconsistencies identified. | Update design documents as per review feedback. Schedule follow-up review meeting. | In Progress | Design documents updated. |
| Week 3 | 01/15/2024 - 01/21/2024 | Conducted code reviews for user authentication module. Initial unit testing conducted for inventory management module. | 3 medium-severity defects found in user authentication module. | Address identified defects and re-test. Conduct additional unit testing for inventory management module. | In Progress | Defects logged in tracking system. |
| Week 4 | 01/22/2024 - 01/28/2024 | Completed functional testing for user authentication module. Reviewed test cases for payment gateway integration. | Functional testing for user authentication module passed. Payment gateway test cases need refinement. | Refine test cases for payment gateway. Begin integration testing for user authentication module. | Completed | Functional testing report completed. |
| Week 5 | 01/29/2024 - 02/04/2024 | Conducted integration testing for user authentication and inventory management modules. | 2 integration issues identified with data synchronization. | Address integration issues. Conduct regression testing after fixes are applied. | In Progress | Issues logged and assigned to team. |
| Week 6 | 02/05/2024 - 02/11/2024 | Performed regression testing for inventory management module. Reviewed requirements stability index (RSI) for the project. | No new issues identified during regression testing. RSI for the project is stable. | Continue with performance testing for the next module. Ensure all requirements changes are documented and communicated. | Completed | RSI report shared with stakeholders. |
| Week 7 | 02/12/2024 - 02/18/2024 | Conducted performance testing for order tracking system. Initial testing for supplier management module commenced. | Order tracking system meets performance benchmarks. 1 high-severity defect identified in supplier management. | Resolve defect in supplier management module. Prepare for system testing. | In Progress | Performance testing report submitted. |
| Week 8 | 02/19/2024 - 02/25/2024 | System testing for user interface consistency and usability across all modules. Reviewed documentation quality index (DQI). | 5 minor usability issues identified. DQI shows improvement over previous weeks. | Address usability issues in user interface. Schedule user acceptance testing (UAT) with stakeholders. | In Progress | Usability issues assigned to UI team. |

### Summary of Weekly Quality Assurance Activities

- Week 1:

  - Conducted initial quality planning.

  - Developed the Quality Management Plan.

  - Held a kick-off meeting with project team members.

  - No significant issues identified; planning completed.

- Week 2:

  - Reviewed project requirements and design documents.

  - Conducted peer reviews for user registration module design.

  - Identified minor design inconsistencies; updates in progress.

- Week 3:

  - Conducted code reviews for user authentication module.

  - Initial unit testing for inventory management module.

  - Logged 3 medium-severity defects; re-testing scheduled.

- Week 4:

  - Completed functional testing for user authentication module.

  - Reviewed and refined test cases for payment gateway integration.

  - Functional testing successful; integration testing to begin next week.

- Week 5:

  - Conducted integration testing for user authentication and inventory management modules.

  - Identified 2 integration issues; logged for resolution.

  - Regression testing planned for next week.

- Week 6:

  - Performed regression testing for inventory management module.

  - Reviewed requirements stability index (RSI); stable state achieved.

  - Ready for performance testing of next module.

- Week 7:

  - Conducted performance testing for order tracking system.

  - Initial testing for supplier management module.

  - Resolved 1 high-severity defect; preparing for system testing.

- Week 8:

  - System testing for UI consistency and usability.

  - Reviewed documentation quality index (DQI); improved score.

  - Usability issues identified; UAT scheduled.

### Key Recommendations

- Address all defects and issues promptly, with high-severity defects prioritized.

- Continue to monitor the Requirements Stability Index (RSI) and Documentation Quality Index (DQI).

- Engage stakeholders in User Acceptance Testing (UAT) to ensure the final product meets expectations.

- Maintain comprehensive records of testing activities, findings, and resolutions.