### Quality Control Reports

Project Name: School Supplies App Development
Report Period: [Week Start Date] - [Week End Date]
Report Prepared By: [Quality Control Manager]
Date Prepared: [Date]

#### Week 1: 01/01/2024 - 01/07/2024

Quality Control Activities:

- Initial review of project requirements and design documents.

- Conducted quality inspection on design documents for user registration module.

- Reviewed project documentation against quality standards.

Findings:

- 1 minor issue found in the design document format.

- No defects identified in the initial code review.

Actions Taken:

- Updated design document as per quality standards.

- Conducted a meeting with the design team to align on document standards.

Recommendations:

- Ensure all documents follow the standard template.

- Begin initial testing for the user registration module next week.

#### Week 2: 01/08/2024 - 01/14/2024

Quality Control Activities:

- Conducted code inspection for user authentication module.

- Verified compliance with coding standards and best practices.

- Performed static code analysis.

Findings:

- 3 coding standard violations identified.

- 1 potential security vulnerability found in the authentication logic.

Actions Taken:

- Code updated to comply with standards.

- Security vulnerability resolved by updating the authentication logic.

Recommendations:

- Conduct a security audit for all modules.

- Schedule unit testing for the authentication module.

#### Week 3: 01/15/2024 - 01/21/2024

Quality Control Activities:

- Conducted unit testing for user registration and authentication modules.

- Validated test cases for inventory management module.

Findings:

- 2 medium-severity defects identified in the authentication module.

- 1 defect related to incorrect field validation in the registration module.

Actions Taken:

- Defects fixed and retested successfully.

- Updated test cases to cover additional scenarios.

Recommendations:

- Continue unit testing for remaining modules.

- Prepare for integration testing next week.

#### Week 4: 01/22/2024 - 01/28/2024

Quality Control Activities:

- Conducted integration testing between user authentication and inventory management modules.

- Reviewed test coverage for all modules.

Findings:

- 1 integration issue identified due to data mismatch.

- Test coverage at 85%, missing some critical scenarios.

Actions Taken:

- Data mismatch issue resolved; retested successfully.

- Additional test cases created to improve coverage.

Recommendations:

- Increase test coverage to 95% by adding missing scenarios.

- Schedule regression testing for the updated modules.

#### Week 5: 01/29/2024 - 02/04/2024

Quality Control Activities:

- Performed regression testing on user registration and authentication modules.

- Reviewed performance testing plan for inventory management module.

Findings:

- 1 defect re-emerged in the authentication module.

- Performance testing plan needs minor adjustments.

Actions Taken:

- Defect resolved and confirmed with additional testing.

- Updated performance testing plan as per new requirements.

Recommendations:

- Proceed with performance testing for inventory management.

- Conduct a quality review meeting to align on next steps.

#### Week 6: 02/05/2024 - 02/11/2024

Quality Control Activities:

- Conducted performance testing for inventory management module.

- Started initial testing for payment gateway integration.

Findings:

- Inventory management module met performance benchmarks.

- 2 minor defects found in payment gateway integration.

Actions Taken:

- Defects logged and assigned to the development team for resolution.

- Verified test data and updated test scripts.

Recommendations:

- Continue testing for payment gateway integration.

- Prepare for system testing of the entire application.

#### Week 7: 02/12/2024 - 02/18/2024

Quality Control Activities:

- Conducted system testing for user interface and functionality.

- Validated defect fixes in the payment gateway integration.

Findings:

- 3 minor usability issues identified in the user interface.

- All defects in payment gateway integration resolved successfully.

Actions Taken:

- Usability issues documented and shared with the UI/UX team for improvement.

- Conducted a follow-up testing session for the resolved defects.

Recommendations:

- Schedule usability testing with stakeholders.

- Prepare documentation for User Acceptance Testing (UAT).

#### Week 8: 02/19/2024 - 02/25/2024

Quality Control Activities:

- Conducted User Acceptance Testing (UAT) for user registration and authentication modules.

- Finalized quality documentation for the project.

Findings:

- All UAT criteria met; no major issues reported by stakeholders.

- Minor suggestions for UI improvements documented.

Actions Taken:

- Updated UI based on stakeholder feedback.

- Finalized and submitted all quality documentation for approval.

Recommendations:

- Proceed with the project launch as planned.

- Schedule a post-launch review to gather feedback and identify improvement areas.

### Summary of Quality Control Activities

Over the past eight weeks, we have conducted comprehensive quality control activities, including code inspections, unit and integration testing, performance testing, and user acceptance testing. The project has successfully met all quality criteria, with identified defects addressed promptly and effectively.

Key Achievements:

- Achieved 95% test coverage across all modules.

- Successfully resolved all high and medium-severity defects.

- Met performance benchmarks for critical modules.

Next Steps:

- Monitor the application post-launch for any emerging issues.

- Conduct a lessons learned session to document best practices and areas for improvement.